MINUTES

PUBLIC WAYS COMMITTEE

OF WADSWORTH CITY COUNCIL

March 13, 2008

5:35 P.M.  City Council Chambers

COMMITTEE MEMBERS PRESENT:    	Tom Baldwin (presiding)

Susan Hanlon

Gene Kovack

OTHER COUNCIL MEMBERS PRESENT:    	None

OFFICIALS PRESENT:  	Service Director Chris Easton

Assistant Service Director Rob Peters

Engineering Manager Tom Tucker

Director of Law Norman Brague

PRESS REPRESENTATIVES:       		None

VISITORS SPEAKING:				None

Mr. Baldwin called the meeting to order at 5:35 P.M.

I.  MINUTES:

Mr. Baldwin asked for a motion to approve the minutes of the February 14, 2007 meeting.  Ms. Hanlon made the motion which was seconded by Mr. Kovack.  An all-in-favor vote was taken, and all Committee members present voted in favor of the motion.   The Public Ways Committee minutes of February 14, 2008 stand adopted.

II. PUBLIC PARTICIPATION:

None

Mr. Baldwin noted that the Economic Development & Planning Committee was scheduled for 6:30 p.m. He would move the agenda around in order to finish up as close to that time as they could.  He thought last time that they were about 12 minutes over.   They had yet to do their goals for the year and they needed to go over those because it would be June before they knew it.  But first they would address ‘Parks & Recreation.’  After they were finished with Fieldcrest, they would go right to their goals, and look those over.  He turned the time over to Mr. Peters.

III. Parks and Recreation:

- Fieldcrest Park, Skate Park, Weatherstone Park Updates

1. Fieldcrest Park

Mr. Peters reported that last week he and Mr. Tucker met with Mr. Winkler and Mr. Wise of the Youth Football Association. They expressed a plan to continue with the development of the football field at Fieldcrest Park. They down-scaled the project from what it was in 2004 and they were currently working on the plans for their restroom/concession building. Once those were finished, they would submit to them for staff review.  Then they would be submitted to the County.   According to the agreement, their part of the capital for that project was the parking lot and the storm drain. All the storm drainage was in.  The parking lot was roughed in but needed to be re-graded. It had been four years since that project had been started. They did express once they had a good cost estimate, after they knew what would be potentially donated for the project, they may request that the City finance some of the cost of the construction and they would pay it back over a term. Mr. Peters said that was something that had been done in the past with WASA (Wadsworth Soccer Association). He noted that until they got their budget finalized in the plans, they would not know exactly what they were looking at as far as a cost and potential financing of that project.

Mr. Baldwin asked if they were serious about football out there.  Mr. Peters stated they were serious. They wanted to let them know that the first proposal had lighting for the field and with the proximity of the homes; they thought that that would not be appropriate and they had removed that from their plans. They had no plans to light that field at this time.

Ms. Hanlon had a general question about those types of agreements; she wanted to know if the maintance of the facility was the responsibility theirs? Mr. Peters stated the maintance of the field, and the turf was the responsibility of the football association. They were also responsible of litter pick up after they had games and events. The City’s level of maintance was actually opening and closing the restroom facilities so they would properly winterize and take care of the plumbing, and then open it back up. That was essentially the extent of their maintance. Potentially, there would be some long-term maintenance on that facility.

2. Skate Park

Mr. Peters noted the funding continued there was approximately $5000 from the goal of a total of $100,000 and that was on the City’s website. Mr. Baldwin asked how much closer they were to an alternate site for that. Mr. Peters reported they were not any closer than they were last month. They had looked at several sites and the problem was having a site that they owned and would be easy to patrol for the police yet accessible to the bulk of children in the community. They have had good ideas and they had looked at a site beside CIS (Central Intermediate School), but noted that being next to a school, there were potential issues with that. They did own the property, but the schools had used it for quite some time and it would be difficult to keep those who were not in school off the skatepark during the daytime. He added the noise associated with that and the things that went on there; they thought maybe that would not be the best site. They were continuing to look at other sites. Mr. Baldwin shared there were some comments from other members of Council who seemed to feel the central location of that site was more desirable than Steiner.  He asked if they could get into a more specific plus and minus about that location, unless there was an alternate on that would be better suited.  The kids had raised the money, they were getting closer and closer, he did not want to have to wait until next summer to start this particular project. They were hoping to do this this summer and he was staying true to this desire and pressed it would be a primary goal when they go over goals in parks for this year. He understood there were some objections; he wanted to know what they were specifically and thought perhaps they needed to look at ways to handle some of the objections or were they unsolvable and were there things they could do to secure the area so it would not be a problem at the school. Perhaps there would be an alternate site that worked better. He wanted to see it move forward as the fundraisers are doing. Mr. Easton joked that it might be able to go in with the salt shed, combining two facilities. Mr. Baldwin responded that was very creative thinking.

3.   Weatherstone Park

Mr. Peters reported there was nothing new to report. Things were on schedule and now that the weather was warming up, they would be able to pour the floor once they could get in there and the temperature stayed above freezing for a few days. The shell of the building was up, the roof was on, and they were just waiting to do the inside of the building at that point.

Mr. Baldwin asked what the status was with the handicap parking at Memorial Park. Mr. Peters stated the project had been awarded to AK Construction. I should be one of the first projects that spring.  The basketball court pads which had been put in last fall were under contract and they would be paved as soon as trucks could get to them.

- Wadsworth Recreation / Steiner Center Improvements Review

Mr. Peters cited that the Council approved the entering into of a contract and they had hired OP Aquatics to do the filtration system and pump for the outdoor pool. A purchase order had been requested and Mr. Brague took part of the contract that is in the vendor’s hands and they were waiting for it to be signed and returned. He noted some of the items had a very long lead-time and had been ordered in anticipation of doing the project. They had done everything they could to assure the new filtration system and pumps were in place in plenty of time for summer season for the outdoor pool.

Mr. Baldwin took up the Public Ways Committee goals at that point in the agenda.

2008 Goals:   Mr. Baldwin noted that many of the goals were routine affairs they did ever year, there were a few that were different. Mr. Easton thought the entire streets area was one that needed to be maintained as a goal for operations. He noted number five was a goal last year and they still wanted to hold that as a goal. The engineering area had more project specific goals, it could be seen that High street took number eight, nine, and 10. The funding and plan development process, the master plan for the airport, and number 12 was project specific.  On number 13 there was a special meeting on that.  They had some traffic signal projects that he and Mr. Tucker had talked about that day, some other traffic signal stuff.   He referred to the Stormwater area where some of them were routine annul goals with some project specific goals. He thought they were all still valid goals. That summarized the goals, according to Mr. Easton.  He thought it was an aggressive list, but also a manageable list. He thought they would accomplish most of the goals.

With the parks goals, had some challenges.  There were some property acquisition issues.  He had Mr. Peters to investigate some acquisition of some property in that area of Muhl Park. They would be bringing that to the Committee at the next meeting. It was a parcel that became available for a small price. It would not have the trail impact they might be thinking of.  It was adjacent to Muhl Park. The other goals were fairly routine. Number 31 was new and they were in the thick of that right then, talking to the collaboration group with the hospital and schools trying to figure out the best way to deliver recreation services.  Ms. Hanlon asked at what point the Committee would be brought into that dialogue. Mr. Easton thought within the next 30 days. He thought the findings regarding the collaboration and the YMCA, would be happening within that time.  That was his guess.  Mr. Baldwin identified the goal as number 31.

Mr. Easton continued that there was a meeting on the 26th of March  which was the collaboration team telling what the survey results of the collaboration process was to be at the cafeteria at the Middle School at 7:00 p.m. The hospital, schools, city, library, their collaboration survey results would be brought out at that meeting.  A presentation was to be given by the collaboration team. He mentioned it was a public meeting and encouraged public attendance at the meeting to talk about the best way to build a community center.  He thought they were all good goals and encouraged the Committee to adopt them, knowing they were working away on a lot of them. Their goal was to complete all their goals.

Ms. Hanlon asked if there was a map of where all the parks were on the west side. Mr. Easton verified that was correct, there were a lot of maps like that and was not sure if it was on the web site. There used to be a map on the web site that had functional capabilities to put layers on and off and public lands and streams could be out on it. Mr. Tucker spoke up that it was on a comprehensive plan. He did not know if they ever broke out specifically parks, but noted it could be done pretty easily. Mr. Peters referred specifically to the parks’ master plan and said he would get that out to all the new Council members.

Mr. Baldwin wondered if the skate park was mentioned specifically in goals.  Someone referred to number 29. Mr. Baldwin asked that that happen in that year, along with the dog park. He added as far as expansion funding for Holmesbrook, he asked if it was possible if they could get for each meeting each month an update, where the grant writers were on anything, as example park benches, lights, whatever.  He wanted to know if they were finding any kind of monies out there.  Cuyahoga Falls had just picked up some more money for a trail that they were doing.  It was a substantial amount of money.  He felt the monies were out there, they just needed finding. If they asked for a report, maybe they would find something.  Mr. Easton commented that one grant writer found one grant and that was a Safety Forces Grant. Mr. Peters shared the master plan with Julie Wayman, a grant writer, so she would see what their goals were in the master plan. He pointed out the connecting trail through the corridor and the trail connecting to the Tow Path. He did not meet with the transportation grant writer, but he thought those were issues that she was looking at as well. They had both grant writers looking at the potential park trail issues. Mr. Baldwin asked if they could get an update, that would help him a lot as well as they other members of the Committee

Mr. Baldwin reported that dealing with the connecting trail; he would call Skatepark #36 and add #37, the connecting trail. He was hoping this year was getting it designed, engineered so to speak.  Mr. Peters pointed out it was goal #26. Mr. Baldwin knew they could not ask for money until they had a plan and was hopeful one of their goals this year would be to get it. Mr. Easton pointed out that typically the plan came after the right of way acquisition. Mr. Peters noted #3 would be the first step in the overall corridor.  Mr. Easton pointed out that would be taking it north as opposed to south to Muhl Park.  Those were two different projects.  Mr. Peters stated the master plan for whole corridor showed linking Valley View and going on the highway into right away into Friedt, Holmesbrook and then to Muhl, linking that entire corridor. Mr. Easton noted that would be at least three or four projects. That was okay, said Mr. Baldwin.  Hopefully, they could have completion of  Holmesbrook Phase 3; then they would have enough control of phase one which was Valley View to Holmesbrook, and so forth. He thought if they started planning that, they were miles ahead. Mr. Easton concurred.

Mr. Baldwin asked when they would hear anything on the supposed wetland area that would be donated to the City in Westchester. Mr. Easton stated they had to do that at that phase of the development (he believed it was phase 2). Mr. Tucker clarified it was actually phase three, where the flood plane study completed. It was completed and turned into FEMA for their analysis.  Once that was done, and phase three came in, that would be when they would be dedicated, he thought. Mr. Easton pointed out depended on how the housing market went and it would probably be a few years. They would probably like to do it tomorrow, but they pulled 10 permits last month. Mr. Baldwin asked if they knew the approximate boundary of the land.   Mr. Easton verified there were very specific drawings.  Mr. Baldwin stated that there was nothing to stop the plans. It would be nice to see that and look at ideas on how it would be.  He would like to see happen that on their goal list this year.  Once it was engineered, it was a matter of waiting for all the parks to come together.  Mr. Easton brought up the financing of that.

Mr. Easton sensed that might have a higher priority than some of the other park goals, not the skate park necessarily, but knowing that was a higher priority he thought they could get some work done on that. Mr. Tucker observed as far as engineering on phase three, Holmesbrook Trail, there was an opportunity to possibly incorporate some of Weatherstone’s requirements from the Corps of Engineer and Ohio EPA requirements for that sub-division. There were some mitigation requirements.  The current plan was that put the mitigation on site. They would like to do the mitigation off site and the City would like to incorporate that into Holmesbrook.  He met with Ohio EPA and the developers last month and he was waiting on some kind of response, either positive or negative.  He observed if it were positive then there would be a substantial amount of money there, actually more than the previous phases of grants that would help them. Mr. Baldwin asked what exactly was being mitigated. Mr. Tucker noted it would not necessarily be the construction of the trail, but mitigating wetlands areas along the stream, around Holmesbrook creek on  the upper end from the highway down to phase three. Once that was done, they could figure out where the trail would be. That was something he would caution. He pointed out if things were negative, he would meet with someone else to try and let them know the advantage to the City to have that happen to enhance that park. Mr. Easton pointed out that would be creating wetlands in the park. Mr. Baldwin noted that was the original plan. He went on that he could not see where that would slow down the process of looking for funds. Mr. Tucker said Josh (Wolf) was looking into that.  Mr. Easton pointed out the developer would provide mitigation dollars to do that.

Mr. Tucker said that was correct.  Mr. Easton continued that they would be glad to amend those goals to add the last few and segregate out the skatepark.

Ms. Hanlon asked about the skatepark and the dog park. She noted it was mentioned in the goals complete improvements, site design and construct. She asked did that imply also coming up with policies and procedures for those kind of parks?  She had some experience with dog parks and a fence is not just put up and there open up a dog park. She noted there would have to be policies and procedures and was sure the same went for the skatepark and there would be some legal issues.  She was not sure if that was implied.  Mr. Easton clarified the doors could not be open without having a clear understanding of the rules, and each park had its own insurance, legal, operational issues so the Recreation Division would help them draft those policies. Mr. Peters explained Mike Smith was looking into dog parks and skateparks thoroughly. He had a file on dog parks. He had been downloading rules and regulations from other city parks so they had a good starting point when they had to draft their rules and regulations.

(The Committee returned to their regular agenda)

IV. STREETS & SIDEWALKS

- Smokerise & High Intersection Status

Mr. Tucker noted they were substantially complete. There were some issues with the retaining wall, the curb and the asphalt parking lot at Circle K.  At that point it was back to the developer to come up with a contract to fulfill that. If they did not, they would have to follow through and step in and complete the project themselves. Mr. Baldwin asked if they would wait for nice weather. Mr. Tucker replied hopefully, yes. Mr. Easton indicated there had been an arrangement, there was a contractor and it was decided not to use a contractor. He did not believe he had a contractor any more. With the weather, the City would give him leeway for a little while before they decided they would have to step in because it had to be final graded around the sidewalk. They would have to get the retaining wall to protect the Circle K site and the pedestrians. They had to protect their investment there. They needed to communicate with the developer and make sure he had a contractor looking at that and getting it done.  Mr. Baldwin commented it was like pulling teeth to get this project done. Mr. Easton noted the land acquisition for the one tenth of an acre took about eight months.

B.  State Route 94 Expansion Status

Mr. Tucker noted there were three sheets of project status coming from GPD, the designers on the site. There was an in house meeting between ODOT, the City and GPD on the 20th of March, making sure everything was in line for the public hearing, public open house which was on the 25th of March. He thought there was a public notice sheet in their packets the committee had. The meeting was to be held in Council Chambers. That was so the public knew it was coming. It was not to be a program, but would have a board showing a

preferred alternative. That was in response to the two previous stakeholders meetings they had had and several meetings in house with GPD looking over issues and several more private issues within individual business owners in the area trying to work out aggrements. They had what they felt was a very workable plan at that point and something they could phase in. There was also an additional submittal to ODOT for safety funding for just the interstate section of the project, where there was a possibility of another three million dollars of grant money. That would be coming up in the next couple of weeks. The presentation was to take place 1 April in Columbus.

Mr. Baldwin asked if it would be televised and Mr. Tucker explained it would be a bunch of Boards and people would go in and ask questions. Mr. Easton pointed out there would be Boards around the room and there would be multiple conversations. There would be no presentations at that time. Mr. Tucker noted there would be a two-hour period where people could stop in while the engineers were there and they would answer questions. Mr. Baldwin asked, because of the Sunshine Laws, how many Council people could attend. Mr. Brague interjected that as long as they did not deliberate, noting he had done a memo on that when the issue had come up. Mr. Easton noted the memo had gone out a while back. Mr. Brague noted the Clerk of Council had distributed a copy of those regarding that. Ms. Hanlon inferred it was basically okay, to which Mr. Brague stated as long as they did not engage in deliberating amongst themselves.

Ms. Hanlon asked how the public notice been disseminated.  Mr. Tucker indicated it had gone in the papers on March 10 and he thought it had also been on the cable notice. They could maybe get it in the Mayor’s column in the Trading Post he continued, but it had to be 15 days before the meeting.

C. Sidewalks  (Road Improvement Standards discussed at the end of the meeting)

Before they moved to road improvement standards, Mr. Tucker jumped into an item regarding a recommendation for streets with sidewalks.  He mentioned last month the Plum Creek/Sweetwater Drive area. There were some places where the sidewalk was missing and that got into conversation with homeowners on the necessity of them. As they went down the list of streets, it got a little tricky with more complicated issues. He asked for aerial photos of them, so they could understand, but their recommendation was to do the entire length of Plum Creek as shown on a small map, the entire length of Plum Creek, which included the small section south of Sweetwater, to go ahead and fill that in along that section where there was currently no sidewalk. He noted it appeared there were three or four parcels that would have to be completed, and complete the north/south sidewalk and not address any issues of sidewalk on Sweetwater Drive was their recommendation. He asked if Public Ways wanted to address it. Mr. Easton pointed out the property owners are assessed for the cost of the sidewalk. He went on that the cul-de-sac sidewalk, when he talked to Jim Bozigar the Civil Engineer that day, he noted there was a question mark about that. He observed they might want to ask the people.  The problem was that if 53% of them wanted it and 48% did not, then a decision would have to be made on whether assess everybody. They talked about asking the property owners to see if that gave them any guidance. He did not know about how much traffic was on a cul-de-sac that the pavement cannot be used and people do need to walk. He wondered if a survey was needed.

Mr. Baldwin imagined the minute they did north/south and would not survey them; they would survey the City and want to know why they did not do something. He thought for the sake of clarification, they should be called. The only real function a sidewalk held on a cul-de-sac was for kids playing, little kids on tricycles, and those kinds of things. Otherwise, bigger kids watch out for cars pretty good, traffic was minimal, and he agreed there was not a huge need for it.  He thought they should see what the feedback was out there. If they did not feel like it was needed, he did not think this Committee would impose that on them. Mr. Tucker interjected that was something the City of Akron did every year for their street program. There was a questionnaire asking if they thought their sidewalks were in need of repair or not and were they willing to pay for the repairs. Mr. Easton pointed out there would have to be some numbers out there. Mr. Tucker went on that new construction was a little more, but it would even out. There would not have to be removal, but they would still have to pour the base. They could hold up that year in order to perhaps get the survey could done, with a response, and get the program done that year. They were trying to get things to the point of where the program got started and finished in the same year instead of letting it go. Mr. Baldwin pointed out that if the north and south were being done, the cul-de-sac might as well be done. Mr. Tucker described the other streets in the area did have sidewalks and he did not think there would be an issue.

Ms. Hanlon asked what the downside was to not having sidewalks, if they were supposed to.  The people at Plum Creek, for example, would not have a choice. Mr. Easton stated it was a cost issue and imposing a cost.  Mr. Tucker detailed this was approximately $20 per linear foot.  Ms. Hanlon asked if they had surveyed people before, because they could be sort of setting a precedent. Mr. Tucker suggested this program was more of a replacement and repair program. It was no so much a new….  In other words, said Ms. Hanlon, if the City saw that her sidewalk needed replaced, there was not a choice. The assessment was done.  That was correct, said several individuals.

Mr. Tucker said the only place he knew of where a sidewalk was actually added with that program since he had been in Wadsworth were places like Plum Creek where there were one or two lots where there was a section that was missing or some open space. There were roughly half the streets in Wadsworth did not have sidewalks.  There were plenty that did not.  Mr. Easton said they did not have many new neighborhoods (without), if that was the right word.  Mr. Tucker referred to the Avon-Stratford area, and on one side of Durling, there was no sidewalks.  There were many streets that did not have sidewalks.  Ms. Hanlon guessed because Plum Creek was so different, her motion would be not to ask.  She did think they would end up with exactly what they said.  They would end up with the issue of people saying they did not want a sidewalk because they had never had one.  Her opinion was to not ask.  Mr. Easton asked her, don’t ask and do, or don’t ask and just forget about it? Ms. Hanlon answered don’t ask and put it on the bottom of the list. Mr. Tucker said they were approaching the bottom of the list.  He thought the survey question was a good way to go and that was what he wanted to do and if they got it done quickly, and they wanted it, it could be done this year and if not, next year.  Mr. Tucker pointed out the next street shown, Kyle, as an example.  It only had sidewalks on one side and they did not want to force sidewalks on both sides of the street. He did not feel that was necessary. Mr. Baldwin agreed.  Mr. Tucker had been getting complaints from people wanting to get that done, but he felt it should be replaced as necessary

The next issue brought by Mr. Tucker was Water and Chestnut Street.  He thought Chestnut stopped at East Street on the north side and continued on the south side until about the center of Miller field, and then there was a large section of no sidewalk. In that area they were not proposing any sidewalk where there was no sidewalk then, with the exception of the stretch between East and Fairview.  It led to the park and there might be some benefit to put it there. Essentially the residential area all had sidewalk except for that strip. The other area was more rural in nature, still very green, and more difficult to put in. Water Street was the same way.  Sidewalks were on both sides to East Street and no sidewalk beyond that. He thought the sidewalk stopped on Water Street on East also. They wanted to propose to construct it through that area also. Mr. Baldwin commented that when he first glanced at the Water Street section, he thought the houses were close to where the sidewalk would be. To him, it looked like a logistic problem. He went on that it looked obvious why there was no sidewalk, the houses were there first. Mr. Baldwin personally could see the value of doing that between East and Chestnut on the north end of that quadrant and stopping it there. He noted there was sidewalk on either end that could be connected to and that would make it more convenient for people to use. Water Street was a logistic issue and he did not know how they would put it in there. He thought that was typical of many streets in Wadsworth as far sanitary sewer why they did not have sidewalks. Mr. Easton added it was developed without and had challenges, but he thought that was a good suggestion. This was brought up because of the park and lack of sidewalks in the area. The nature of that area was closed storm in that area and that had some bearing as there was a ditch and there was no area for pedestrians. He did not know if that was the case there, he thought there was an area for pedestrians to walk. Mr. Tucker suggested an investigation of the area.  Mr. Easton thought it was part of the discussion. If there was no place for the pedestrian to walk, they would end up in the street. He noted Chestnut was a busy street.   Mr. Baldwin agreed.  It  had not changed as he used to deliver papers there when he was a teenager and knew it well. Mr. Tucker thought they should investigate the section from East to possibly through Miller Field, not stopping at Fairview on the north side of Chestnut. Mr. Baldwin agreed that could be done.  Mr. Tucker indicated that it would areas that presently had sidewalks and it could be taken from the park area into the parking lot. Mr. Baldwin thought that would be fine.  Ms. Hanlon said it did not look like any housing section there.  It was mainly rural with a bit of industrial, said Mr. Tucker.  That was all they had on the sidewalk program and if there was any additional comment to look at the small map and he would tell them the streets that were being proposed in case there were any other questions there, but there were sidewalks on both sides of the street.

Mr. Easton pointed out that the other areas were areas where they were having sidewalk repair. Mr. Baldwin mentioned Sweetwater and stated that was all repair. Mr. Tucker noted the only one that was odd was the Hills Dales Circle. He believed there one side had a sidewalk with no sidewalk on the north section. One side was asphalt and one side was concrete. That came from different ages of development and what was required at each time. He proposed to replace the sidewalk as necessary that needs repaired but not for sidewalk on the circle. He reiterated they could go to a questionnaire and ask them if they would be interested in having sidewalks the same as Sweetbriar. That was his suggestion.  Ms. Hanlon once again stated she though it was not a good idea that they be asked. She thought it was very inconsistent. Mr. Easton explained they had not had a lot of new paved sidewalk where it had not been. They had not done surveys a lot in the past although they had had gaps in the sidewalk where it had not been there and they put them in there. Ms. Hanlon had never heard of anyone being able to say that they did not want to do an assessment for a sidewalk. Mr. Easton noted it did not limit the City if they would say no because an assessment could still be imposed on them. Mr. Kovack stated it was a repair program, not sidewalk installation. Mr. Tucker agreed. That it was sidewalk repair first and foremost. Mr. Kovack said if they did one and not the other, folks would wonder about the inconsistency. Then they would be in worse shape than before. Mr. Easton wanted to stay focused on the new, as the gaps in the Great Oaks area there, some comments from senior citizens. Ms. Hanlon inferred they would not be asked, they would just go and do. She went on that she thought they needed to think this through. Mr. Easton pointed out that the gaps were a public benefit. That particular cul-de-sac, for example, was just those people and that was the difference.  Ms. Hanlon thought the scenario Mr. Easton raised was very likely.  She was referring to the half-and-half situation, and then what did one do?  Mr. Easton thought what they did not know was if the residents wanted it and if they did, the City was the easiest way to make that happen. Mr. Kovack guessed that 80/20 would say ‘no.’

D.  Salt Shed

Mr. Tucker noted that the salt shed had been tabled until they could find a proper parcel that would work on the north end. Mr. Easton noted there were some leads they would pursue.

ere in Guilford was smaller. te alternatives with teh rnatives. han invoentory.acitilty associated with it. . 000000000000000000

V.    STORM WATER UTILITY

- Projects for 2008 Status

Mr. Tucker noted the Shakespeare Storm Sewer overflow that would basically be a ditch from Stratford to the Ivanhoe right of way. There would be a 36” pipe down into the park. They would start clearing possibly that Monday and going on into the summer. Ms. Hanlon asked if that would require a lot of trees being cut down and Mr. Tucker told her ‘not really.’ Mr. Tucker noted the easement area that they were to was Othello right of way east/west. It was a paper street right then, there was a lot of small brush in there, no real large trees. He added that in the park, a few large trees would be lost, but they had the capability to do some shifting if they needed to. Their goal was to take as few trees as possible. They were going into a ravine that was cleared for the sanitary sewer; they would follow the same path. Mr. Baldwin asked when the rainy season in the spring began what impact would that have out there. Mr. Tucker indicated the main impact was that would pull about 50% of the storm water was presently making its way down to Sunset and then the Sunset sewer was inadequate to handle that so it was overflowing going down Stratford and Avon through backyards and basements.  Mr. Baldwin observed that should alleviate some of the problems. Mr. Tucker said it would take water back into the ravine that was originally created and cut off when they graded that area originally in the Township.  They had put in Waverly and cut off the flow and directed is south.  Without it, the storm sewer under College Street  should be a 60” pipe.  But with that in and a couple small retention basins that they were hoping to find some land for, they would utilize existing storm sewer in College Street, and save them a lot of money in that way. That was a project they hoped to get started last fall then it got too late in the year so they were starting it in the spring. He thought that would help. They did a first phase along Sunset with a 24” along the north side of the road. They still needed to correct some intersection elevations and some storm sewers there to keep the water on Sunset and not allowing overflow down to the residential neighborhoods. He noted this phase of the project would be done in a couple months. He hoped that by the end of the year they would do the smaller intersection re-designs. What they did not know for sure was the larger detention basin project they would like to put in would require some land. That would take time.

There were several smaller things they were working on that would be done with the streets department. Mr. Tucker pointed out a small problem in the Wolf area. There was some backyard flooding that had occurred twice, in the August 20, 2007 storm and then last month. That was more of a backyard private drainage issue. With an okay by the Stormwater Commission, they were going to put in a storm sewer outlet in the right of way, and then they would pay their portion in the back. That would be starting in a few weeks if they could work out final easements.

VI.  OTHER

- Airport Project Updates

Mr. Easton did not have any updates.

B.   Private Property Maintenance Ordinances

Mr. Easton requested from Mr. Brague for the private property maintance ordinance to go forward to Council before the weeds started growing. That was something the Committee recommended at their last meeting.

C.   CDBG Grant Application

Mr. Easton noted the CDBG grant applications were due July1, 2008. Typically that Committee would be the recommender to the Council for the ordinance. They would have to include an ordinance in the application that Council had approved the project. They had used that to put new windows in the senior center, make improvements in parks and a variety of things. He wanted to put that on their radar that they had some grant applications they would have to consider over the next few months.

D.  Goals (Discussed earlier in the meeting)

E.  Next Meeting Date typically 4/11/08

Mr. Easton observed the next meeting was scheduled for Thursday, April 11, 2008 and that would be spring break and he wanted to make sure that was still a good date for the committee to have a meeting. Mr. Baldwin pointed out that by the nature of some of the things they had just talked about, that would be good to have that meeting. They had the weed ordinance coming up and things like that, they should meet in April if that could be done. Mr. Easton confirmed they would hold that meeting date.

That said, they had about two minutes left to discuss road improvement standards (chuckles).

F. Road Improvements Standards

Mr. Tucker noted that the tree that he gave them was basically a response to the marathon meeting they had last month. There were two documents that had the entire engineering rules and regulations as they saw it that day.  It incorporated everything they pulled out of Section 153, including the new roadway standards, the existing storm water standards, existing waterline and sanitary standards, erosion control standards that they were creating. That was all in one nice packet for them.. He added that they really wanted to concentrate on Mr. Brague’s ordinance.  They brought it to the last month’s meeting but it was not talked about. He explained that was a compilation of everything that was being changed in section 153, not completely removing 153 and inserting a new one.  It referred only to the sections that were being changed. The ordinance was drafted by Mr. Brague and had been reviewed heavily. He went on that the only thing that would change from there was the location maps that were in the appendix.  He thought Ms. Hanlon mentioned and they agreed that the maps were not clear. He stated they had them drawn, but there were computer and printer problems that day and  they were not able to be put out and presented at the time of the meeting in the form of a clean and clear picture.  Everything else is essentially the same.  It was just the exhibits.  The wording and text were still whole and complete as shown. He recommended that they glance through that in relation to comments with the previous meeting. They needed a recommendation that night to forward it on to Council for approval, or it could be reviewed and tabled for another month.  Mr. Baldwin noted the next step was to review the final copy and then if it all looked good, they had the ordinance there.  Should they get a copy for Council and give them the ordinance, he asked.  Mr. Tucker stated they had asked Ms. Guenther what was more appropriate and she surveyed the Council, as to whether they would like to have that on disk, CD, email, PDF, or a hard copy. He went on they would provide whatever each council person would prefer, so they would have all the information. Mr. Baldwin asked, that by the next meeting if they liked what they saw and approved it, they would be ready to move that ordinance forward to council agenda. Mr. Brague said that would be fine.  Mr. Baldwin asked if that were timely enough.

Mr. Easton noted there was quite a bit of information that referred to the engineering rules and regulations. The sub-regulation changes were not that substantial, but establishing the engineering rules and regulations really got the streets standards established. That was something they would feel very comfortable with and he thought the special meeting on February 21 was a long way to get there. He asked of their intent was to act on this at the next meeting? Mr. Baldwin observed he wanted to get everything in order for what all would like to see at that meeting. He went on that if that was read and everything they saw was approved, they would be ready to move it forward. He then asked if that was when the ordinance would be put on the agenda. Mr. Easton thought yes, when they were completely satisfied with the proposed engineering rules and regulations, that was when the ordinance would move as that would establish those rules and regulations. That would take some things out of the sub-regulations and put them in the engineering rules and regulations.  They would have to be very comfortable with the big book, which he thought the essence was the street standards. The big book was not all new.

Mr. Easton would look at the streets standards part of that. Mr. Tucker interjected that section six and section seven were the only two new documents. He went on that section seven was the streets standards that Public Ways requested them to look at and revise. He noted Public Ways had supported that already and approved in previous meetings. Mr. Easton thought they might want to get that out on Council’s agenda and see what kind of feedback was gotten and maybe take three or four readings. He added there was a lot of information there and he thought it needed to get into the hands of Council so they would have time to review that before the construction season started. Mr. Baldwin thought if there were a communication out to the rest of Council to please review that before the next Public Ways meeting, they would like to pursue the ordinance on the agenda. Mr. Easton thought that would be fine. Ms. Hanlon suggested that when it went to the rest of Council that it would be accompanied with an executive summary of the changes, highlighted. Mr. Easton thought that was a good suggestion. Mr. Tucker asked if she meant the document with all the changes. Mr. Easton suggested they would come up with an executive summary showing the relationships of the information and move into that information with a note attached asking if they would like a line by line, that would be available. The executive summary would focus on the streets standards.

Mr. Tucker pointed out that section 13 was also the revised construction standards for erosion and control.  Mr. Easton noted if there was an executive summary, it had to be on one page or less. Ms. Hanlon thought people would be able to get through that. She talked with Mr. Tucker about the fact that the chapter 153 was the same as previously reviewed with the exception of the maps.

* * *

CDBD: Mr. Baldwin returned to the agenda item of CDBG Grants.  Did they just need to come up with projects?  Mr. Easton responded they had a few ideas about that; he wanted it to be put on the radar, as something the committee had to do at the latest May. He noted there was a variety of things the money could be spent on, parks, anything that helps low and moderate-income individuals and public service type issues. One of the things they were thinking of were public nuisances type conditions in a couple buildings and they may want to use the dollars to assist in the demolition of those for the property owners and that was something that could be discusses more in the next meeting.

Property Maintenance Issue:  Mr. Kovack wanted to talk about the ordinance regarding maintenance of property. There was a phrase that stated there would be a misdemeanor for each day; he would rather see that be a misdemeanor, not for each day. He thought that was a little strong to him and he wanted to put that out. He verified that was for weed maintance. Mr. Easton pointed out it had been talked about, developed the ordinance, and asked Mr. Brague to bring the ordinance to the last Council meeting so it had been hanging around. Mr. Kovack had a proposed amendment to that. Was there a complication with that, Mr. Baldwin asked?  Mr. Easton thought it was typical language.  Mr. Brague said it was typical in that type of ordinance but it could certainly be changed; that was in the Council’s discretion. Mr. Baldwin asked if it would interfere with the enforcement, any police actions and so forth.  Mr. Brague said that if each day was a separate violation, it would make it a heavier potential penalty.  Still it probably would not make that much more difference in the action. Mr. Baldwin asked if there would be any challenge with that amendment. Mr. Baldwin did not.  He noted they would make the recommendation to change that. He went on that as soon as it was ready for the agenda; it would be put on there.

ADJOURNMENT:  Mr. Kovack made a motion to adjourn.  Ms. Hanlon seconded.

Meeting adjourned at 6:37 p.m.

__________________________		__________________________

Chairperson					Date approved