Minutes

PUBLIC SERVICE COMMITTEE

Of WADSWORTH

City Council Chambers

February 25, 2010

6:30 P.M.

COMMITTEE MEMBERS PRESENT:	 		Bruce Darlington, Chair

Dennis Shultz

OTHER COUNCIL MEMBERS PRESENT:		None

OFFICIALS PRESENT:	Public Service Director Chris Easton

Utilities Manager Roger King

PRESS REPRESENTATIVES: 				Katie Saxon, Trading Post

VISITORS SPEAKING:	None

Mr. Darlington called the meeting for February 25, 2010 to order at 7:45 p.m.

# I. APPROVAL OF MINUTES:

Mr. Shultz made a motion to approve the minutes of January 12, 2010.  Mr. Darlington seconded. All were in favor.  MINUTES for January 12, 2010 APPROVED.

II. PUBLIC COMMENTS:					None

III. Water

A. Chippewa Creek Land Acquisition, Engineering, Legal Status

Mr. Easton said the reports could stand. They could see the work items completed on the Rogues Hollow Project and would try to get those plans into the Ohio EPA.  The EPA would probably have those plans for a 60 day period for approval.

B. Water Storage Tower Engineering & Bid Status

C. Water Treatment Plant Repairs Status

The tower and the waterline were the next items on the agenda and they were ready to bid.  The Council gave authorization to bid in the past and the engineers would like to bid those separately.  They had about 1250 feet of 16 inch water main on Akron Road which got them back to the tower.   Since the engineers wanted to bid those projects separately, the Law Director had asked them to consider legislation for the waterline as a separate bid package. That legislation had been drafted and he didn’t have any issues with that.  Mr. Darlington asked how many readings he would recommend.  Mr. Easton said one, it had already been authorized but since they split the project into two bid packages, the Law Director was asking for another ordinance.  Mr. Darlington said it was a ‘suspend and call.’  Mr. Easton thought so; it was just to go ahead and get bids.  It should be probably 5% of the total water tower project costs.  Mr. Darlington asked if there was a motion to recommend passage.

Motion to authorize waterline to water tower:  Mr. Shultz moved for Council’s consideration an ordinance authorizing the Service Director to advertise and receive bids and enter into a contract for construction of 1300 feet of 16 inch water main.  Mr. Darlington seconded.  All were in favor.  MOTION PASSED

Mr. Darlington didn’t know what the number for that ordinance was, but Mr. Easton said they would have the Law Department assign a number to the Akron Road water line.

D. Aerator  Status

The next item on the agenda was the aerator.  He had just included some pictures of the new aerator and the old aerator so they knew they had a new 6 MGD aerator at the plant. The blower was not installed yet but they were trying to get the vendor to deliver it.  He thought the aerator had been installed with a crane last week so that project was getting completed.

E. Water Well SCADA, Wells 11, 12, 13, 14-Status

There was nothing to report on under water.

IV. Wastewater

A.  The Weatherstone Lift Station Status-Wellert Engineering in Process

Mr. Easton said they did get the report from Wellert and he was a little concerned about that.  It showed some monthly costs for the home owners of $679 for the operations and upgrade.  If they looked at the upgrades portion at the bottom it talked about emergency bypass valving for $4,000.  He wanted to make sure that their engineers were comfortable with that.  The rest of it was what he would call minor improvements.  The other thing was that he didn’t know what term that was on.  He hadn’t really done the math on it yet.  He wasn’t sure what the payback was – one year?  He suggested the committee look at that to see what they thought.  Mr. Darlington said in the meantime engineering would take a look at it.   The information had been provided to Mr. Easton by the City Engineer but they hadn’t had a chance to discuss it.

B. Distribution Improvements NE Interceptor, Orchard, Memorial Linings – Contract Status

Mr. Easton thought the other items in the packet under sewer were self explanatory.  The linings project was about 50% done two weeks ago so it was probably a little farther along now.

C. Quail Lakes Sanitary Sewer Special Tap-in Fee

He wasn’t sure if the committee had any questions on the ordinance.  Mr. Darlington said that the Clerk had mentioned to him that there might be some changes because the developer wanted to take his lot out of the package then spread the rest of the costs over the other owners.   Mr. Easton asked if they had received a request to amend that.  Mr. Darlington said that the Law Director had mentioned to her something about that so there might be an amendment coming.  Mr. Easton was going to check to see if they needed to amend the ordinance.

IV. ELECTRIC AND COMMUNICATIONS

A. Electric System

1. TOU Rates

Mr. Easton said he didn’t think they had any questions because of the discussion they had at the last meeting.

2. Smart Grid Stimulus Funding Applications – Draft Business Plan

Mr. Darlington stated he had a question about the Smart Grid in regard to the bid packages. He wanted to know how those were coming along.  Mr. Easton said they were in version seven with the pricing with the vendor they were looking at.  They would like to bring that to the next committee and they could consider a ready-to-go version.  They wanted to make sure the costs were where they wanted them.  That was for the electric side.  The water side was coming along.  Today at about 5:00 p.m. the Department of Energy gave them a new, final grant agreement and they hadn’t reviewed that.  Hopefully, they could discuss that at the March 10th meeting.   He thought they had a parallel path for both the Department of Energy and the primary vendor for the electric metering.  They were also looking at that vendor for water metering and trying to justify the total.  They wanted to make sure they were comfortable with the numbers based on the budget and the services that were proposed in the contract.   He said that the contract would have to be reviewed thoroughly by the Law Department and they hadn’t begun that process.  He thought that version seven of the pricing said a little bit about where they were in terms of that vendor.  They hoped that they were very close to the final version. The metering portion was coming in below the grant total amount which they had talked about earlier.

When they discussed the Smart Grid, it was really three pieces:  The metering, the home energy displays and the system improvements.   The system improvements were the capacitor banks and the re-closers that prove the information in the system and reduced the outage times, while higher speed communication in the distribution system was the one component.  The home area displays and the programmable thermostats was the third component.  They thought the first component was the metering piece and that was the critical foundation.  That was what they wanted to get started.  The latter two components would be when and if they wanted to do them.   Mr. Darlington asked what part of the system was the software.   Mr. Easton indicated that was part of the metering environment.  Mr. Darlington said that when they were talking meters, they were talking the software and everything they needed to get a bill out to the customer.   ‘Absolutely’ was Mr. Easton’s reply.  He thought that was the toughest part of the project because they had to be ready for that meter when it was read and be able to bill.  They didn’t want to have parallel systems up and operating too long.  That was the most delicate from a logistical, planning standpoint, but the first step in that process was to design that process, design the software, and get that ball rolling.  They were really trying to hone down their hours and their costs with the vendor to ensure that the contract was structured the way they wanted.  Hopefully, the Department of Energy’s contract today was very close as well.

B. Communications System

1. Construction Report,

Mr. Easton said that the reports for the communication system spoke for themselves.

2. Customer Status

A report was submitted by the department for Committee review.

3. Channel Adds- Status

A report was submitted by the department for Committee review.

VI. Sanitation

1.  Extra Cart Proposal

He would like to give Mr. King a few minutes because he had stayed to talk about the extra cart proposal.  It was just an idea that they wanted to get out on the table because they saw a little lag in the sales for the extra carts.  They wanted to put it out there even though it was a little bit of a risk.  If they bought the carts and nobody wanted them, then they were left holding them.  Mr. Darlington thought their carts had been out eight years now.   Mr. Easton said that was approximately it.  Mr. Darlington wondered what the average life a cart was; what did the manufacturer say?  Mr. King answered there was a 10-year warranty and the cart use was started eight years ago.  Mr. Easton said the regular part of their move in-move out was to take carts, clean them, inspect them and repair of the carts.  Mr. Darlington thought if they went out and bought some carts even if people didn’t buy them right now, were the carts that were out there currently going to need to be replaced so it was not that much of an investment.  Like other divisions where they had done a capital plan they hadn’t long term capital planned those cart replacements.   He thought they needed to do that kind of planning.  They didn’t see a lot of wear or a lot of failures or problems, but nonetheless, they had to start thinking that way.  Mr. Darlington said there was probably a minimum purchase and they probably had to buy so many hundred or something like that.  Mr. King thought it was 100.  Mr. Darlington was thinking out loud: did they buy 100 to see if they sold them.  Then when they got down to 50 left, they bought some more.   Mr. Easton said they could assume that they were only going to get a 5% penetration at $7.00.  Buying 400 carts, as shown on page two of the proposal, got right to the meat of it.  Four fundred carts would cost $22,454; that was not a lost investment by any means as they were growing.  Mr. Darlington asked why they had to buy 400, unless there was a real price break.   Mr. Easton asked Mr. King how many new customers they served a year.  Mr. King said there close to 400 new customers.  Mr. Easton said it was really not a lost investment. The big thing was they had a lot of customers who wanted the big cart but couldn’t afford it according to Mr. King.  Mr. Darlington said the program made a lot of sense but where were they going to set the optimum price for the second cart.

Mr. Easton thought that the example from Cuyahoga Falls was fairly good.  They had a 14% penetration at $5.00.  He thought the demographics were very similar.  They charged $19.50 per month.  Mr. Darlington said they were charging more than they were. Mr. Easton thought the carts must be something special for the price.  They were not lucky enough to have those.  The reality was they thought that was a good idea. But if they spent that kind of money to buy those carts, they might look at a supplemental appropriation in 690 fund of $20-25,000 which was would it would take to make that happen.

Mr. Easton asked Mr. King what he thought the uptake time was to deliver the extra carts to get to the 5% penetration level.  Was that something they could do in a year?  Mr. King said that would be for a year, he would say 10% in a year.  Mr. Easton continued they might want to do that incrementally and not buy the whole kit and caboodle.   That might be the plan but was the committee ready to change the ordinance and then they would have to adopt a supplemental appropriation to purchase more carts.  Mr. Darlington read the report that Mr. King put together and it had made a lot of sense to him.  He didn’t know if Mr. Shultz had had a chance to look over the report.  Mr. Shultz asked what the fund was.  Mr. Easton replied 690.  Mr. Shultz asked if they were proposing $7.00.  Mr. Easton said it was really up for discussion.  Mr. King stated they were cutting the price in half from $14 to $7.  Mr. Easton said depending upon the acceptance level, they might or might not make a change after that.  There was nothing locked in.  He thought that was a reasonable second cart price.   It also reduced their risk.

Mr. Darlington said there was a very low risk.  They had the carts which they were going to need someday anyway and they had a little investment now.  It might be a little premature or it might not be.   Mr. Shultz asked if their initial thoughts were 400 carts.  Mr. Easton thought what they could do was a supplemental appropriation for approximately $20,000, but then not spend all of it. Then buy a couple hundred carts to see how they start moving.  If they were going out the door left and right, then they would buy another 200 carts.  Mr. Shultz liked that idea.  Mr. Easton said there was no risk here because if they bought 200 carts, they have approximately 400 new customers a year.  It was hitting that price point because one of the things they would have to do was they would have to get the word out.

Mr. Darlington had another question along those same lines and that was on the yard waste that they put into bags now.  Suppose they had a cart just for yard waste, thought that was a different truck he realized. Mr. Easton said it was not a rear tipper but was an old rear loader.  Mr. Darlington continued if they had one of those carts full of grass they would not be able to lift it and dump it.  Mr. Easton added that was being done by temporary employees.  Mr. Darlington was thinking was it was a pain to put the yard waste into a bag if they could just dump it into a cart and then have them take the cart.  It would be easier and they might get more people doing it but he didn’t know how they would handle it or how they would charge for it.  Mr. Easton thought it was something to think about.  Mr. Easton commented that they had talked about that a lot with disposable bags, versus stickers; there were definitely always ways to improve that process.  He thought the extra cart as a stand alone was a good idea.  He thought they should try it.   If they were so inclined, they could recraft the ordinance and ask for a supplemental appropriation.  Mr. Darlington said he was in favor of having a supplemental appropriation to do that and test it out.  They would bring the ordinance to Council.  There was no rush but they did probably want to read the ordinance a couple times to see if anybody had any other thoughts.   Mr. Darlington said the committee agreed that they should do that.

Mr. Easton mentioned the only other thing he had included in their packet was a couple of electric articles and a list of cities.

Referring the next agenda item, Mr. Easton did not think they needed to discuss numbers two and three too much (comments below).

VII. Other

1.  2010 Goals

Mr. Easton asked if anyone had any thoughts on the goals.  Mr. Shultz suggested next month.  Mr. Easton indicated they were going to have another meeting in two weeks.  Mr. Darlington said they would do it then.  He had gone through them and had had some comments, which he would send to the committee.  They could look them over and see if they wanted to add them to the goals or not.  Mr. Easton was all for that.

Mr. Easton thanked everybody for coming out on a special night.  Mr. Darlington said it was very worthwhile.  Those were very good presentations.  Mr. Easton said there was no substitute for taking the time and having a better understanding of those things.  He thought they all had a long way to go before they were ready to adopt a rate.  He thought with the help of the business community and AMP they could come up with a rate that was going to take advantage of the smart metering. Mr. Darlington referred to the industrial customers who there that evening. He wanted to know if they would be kept informed through a mailing list.  Mr. Easton said they had a Direct Connections email list.  He thought it would be appropriate anytime they had a discussion on the topics such as a top 10 customer list.  They were interested in comments from any customers.  It had been adopted by a number of utilities and was being looked at by numerous more. His feeling was that they really had two obligations:  they had an obligation to the customers to look at the rates and the options and they also had an obligation to look at the system as a whole.  The wanted to make sure that the impact on the system with whatever they adopted would protect the system as well.  He thought there was no need to rush into that but he thought they needed to begin the dialogue so folks felt comfortable.  When the time was right they would have that option.

2. Annual Bid, other contracts

The annual bid and other contracts were all set. The ordinance had been set up in the meeting for the 10th and it was still under discussion.

3. Underground Storage Tank-Reconstruct Vender Root System

They had not made a move on the underground storage tank reconstruction and were still awaiting the bid comparisons from their street department on the renovations of the underground storage tanks.  They are not going to ask for a supplemental there they were going to take that from the existing funds. Then they would see how they did as the year progressed on whether or not they need to bump up the fuel funds.

The next meeting was Wednesday March 10, 2010 at 6:30 p.m.

ADJOURNMENT:

MEETING ADJOURNED at approximately 8:10 p.m. (no formal motion)

_________________________		_________________________

Chairperson					Date approved