DRAFT MINUTES

PUBLIC WAYS COMMITTEE

of May 11, 2010

5:30 P.M.  City Council Chambers

COMMITTEE MEMBERS PRESENT:  	John Sharkey, Acting Chair

Beth Workman

OTHER COUNCIL MEMBERS PRESENT:  	None

OFFICIALS PRESENT:

Assistant Service Director Harry Stark

City Engineer Tom Tucker

PRESS REPRESENTATIVES:  			Katie Saxon  The Post

VISITORS SPEAKING:				None

.

Mr. Sharkey called the Public Ways Committee meeting of May 11, 2010 to order at 5:30 P.M.

I.  Approval of Minutes

Ms. Workman made a motion to approve the minutes as written for the April 13, 2010 meeting of the Public Ways Committee.  All were in favor.  Public Ways Minutes of April 13 were approved.

II.  Public Participation 				None

III. Parks & Recreation

A. Wadsworth Community Center Status, Transition Plan Status, Steiner Closure Timeline

Mr. Stark addressed his summary of the collaborative project, which was in the members’ packets.  It was very similar to the discussion the previous week in Council.  The last bids received were for the site work at the building facility.  The estimate at that time was around $4.1 million, with the winning bid at $2.56 million.  That was a savings, though it didn’t mean that all of the bid day savings would be there.  It was a good sign.

Just released were packages 201 and 202, which included structural and masonry work.   The total expected estimate for those was between $15-18,000,000 combined.  The bids were due on May 20, and the bids would be opened on that day.  During the month of May, approximately 7-8 other bid packages would go out.  The largest was the general permit, package 203, which was expected to come in around $20,000,000.  The other packages were for geothermal roofing, plumbing, HVAC systems, fire systems, electrical and technology.  Once those main packages went out, then the bid packages would really slow up. there probably wouldn’t be any more until later in the year, but it was their hope that once they were released and the bid proposals came in, it would still be an estimate, but they should have a good idea of some savings that could be utilized for the outdoor pool.  They would look at that over the next several months.

B.  Pervious Concrete Grant Application – OEPA-Status

The City did not receive the grant for the pervious concrete.  That was for Bird Street Park.  They would probably resubmit sometime in July or August for a second round, but that was not confirmed.  Ms. Workman asked if they were given a reason.  Mr. Tucker said he’d talked with Rick Ott, who was their representative and had put the grant application together, and he just said it was turned down.  He had not seen the official reason.  Mr. Tucker wasn’t sure they normally stated reasons for being turned down.  They were graded, and points were given.  Mr. Sharkey asked if it was possible for them to look at the grant winner, to learn and compare theirs for the next time.  Mr. Tucker said the winner was a large city project, different from what Wadsworth was doing.  They got most of the grant that was out there.  He didn’t have specifics, but would get them, because that was a good point.  Mr. Stark said that there were a lot of other grants out there, that they might be able to go after for some pervious pavement.  He could work on that with engineering.

IV.  Streets & Sidewalks

A.  State Route SR-94 Expansion Status – NOACA, Trac Application

Mr. Tucker noted that the NOACA discussion on April 16 did occur, but the last NOACA meeting would be that coming Friday at the transportation advisory committee (TAC).  At that point, they should be placed on the TIP and could move forward with a few other items.  They were in the last negotiations for the contract with GPD to go ahead with the interstate improvement plans to the ramps and the bridge, as well as some of the corridor south of the interstate.  It was recommended that they begin the design process begin there.  That was all approved though Council, and they just had to finalize the actual contract and purchase order.  Mr. Sharkey thought they might see construction in a year if they were lucky, but Mr. Tucker didn’t think so.  They had sent him a preliminary revised schedule, showing the bridgework being let in 2012.  He was optimistic but would like to cut the bridge out, because there was no right-of-way required for the bridge itself.  So while they were buying right-of-way for the corridor, he would like to let a bid in late 2011 or early 2012 to go ahead with the bridge widening.  But they didn’t want to let any contracts out or start any minor roadway with their own funds until they knew exactly what the whole project was, so they got total count for all of their dollars put into the site.  They wanted to understand the whole project before breaking it up into phases.

Mr. Sharkey asked how much right-of-way was estimated.  Mr. Tucker said the current thought was $3,000,000 for right-of-way.  Mr. Sharkey was asking about blocks or properties, but Mr. Tucker didn’t have a count on that.  They were very fortunate, and in years past, they’d acquired sections of right-of-way in the late 1970’s/early 1980’s when the last expansion was done.  They actually widened the right-of-way to 100’.  In the lots where that wasn’t done, they’d been asking for that at Planning Commission for either subdivision or site development.  Most of that right-of-way was donated to the City, which had helped greatly.  With all the safety requirements in some locations, that would expand that further than the present.  There was nothing consistent throughout, but there would be, and he thought that 80% of the lots there would have a temporary easement or work agreement.  The right-of-way plan would be put together with the design phase.

Ms. Workman didn’t think the average resident understood how long those processes were.  She used to think that they knew they needed to widen the bridge for better access, but what that entailed was unbelievable to her.

B.  2009 Street Program Assessment Status

All the homeowners had been notified on all the streets except Hall Drive.  That had been investigated, and there was actually a storm sewer up the entire right-of-way.  They had videotaped it and done water or dye testing of all the downspouts and found that maybe half of them tied into the storm sewer, while several went over the storm sewer and through the curb, which might be part of the problem.  A couple of them dumped a lot of water, and nothing showed up anywhere.  They weren’t sure where those were going.  The camera died after doing half of them, and was in for warranty work.  They had to go back through the next block.  The third block didn’t have much of a heaving problem.  They were still going to connect those downspouts into a storm sewer, but would like to put an under drain up the entire north side to intercept any water that was still getting by, or possibly allow drainage under the pavement.  They thought it was associated with the late nature of the soil stabilization program, and dampness from prior to paving and/or water source coming from the downspouts.  The whole hillside had some spring characteristics in it, and they’d had complaints through the years.

Mr. Sharkey asked about which portion of Hall Drive they were having problems with.  Mr. Tucker said it was the west northbound lane, between Highland and High Street.  That was the worst section.  The next section was better, between Highland and or Woodland.  The next block didn’t have much at all.  The eastbound southerly lane hardly had any problem at all.  All the lots on the north were up, and that’s where the problem was coming from. Where it flattened out, there was no problem.

Mr. Sharkey said he had driven by after the last meeting, and thought it would be very noticeable, but it didn’t seem to be.  Mr. Tucker said that everything seemed to have gone down, with only the scuffmarks remaining.  The pavement had not cracked.  It was only .5”-.75”.

C.  Street Long Range Capital Improvement Plan

The plan was not done.  They were getting the 2010 street improvement plan, and Mr. Tucker had been working on the long range plan for three years.  The process was created, but to go through all 200 streets would take a little while. He hoped to have something for the end of the year on that long range plan, with every street listed and its proper maintenance.  Some streets were still in the 1-2 rating, and in good shape.  The 1-year improvement plan might be no more than crack sealing every couple of years.  When they finished, they would come in with the total dollars before next year’s budget time.  Or if they went ahead with a long range funding plan, they would need the 10-year capital improvement plan to go with it.  They understood the value and importance of it and wanted to keep working toward that, as well as with their other duties to keep those projects going.  Mr. Sharkey clarified for the residents viewing that they were going through all the streets and grading them the same or similarly to the stormwater grading.  The higher the score, the sooner it got attention.  Just because a street was paved thirty years ago, and another was paved ten years ago, the street that was paved ten years ago might get it again before, because of the grade, amount of traffic and deterioration.  There were a lot of things besides how old it was that factored in.

D.  2010 Street Improvement Program

Mr. Tucker said they were graciously given about half a million dollars from Council to do some street improvements, but without the long term financing, there was no money set aside in the pavement preservation account (566) for 2010.  There was roughly $189,000. Mr. Tucker was looking for comments on the draft from the Committee.  Three streets – Park Court, Fernwood, and North Street – were all rated in the ‘poor’ range, and some partial work was done on them, including chip and seal a couple of years ago to buy a couple of years.  All those streets were in need of pavement repair, so they were looking at removal and replacement or grind and overlay.  In addition, they understood that the county was going to be paving their section of Leatherman Road, from Reimer south to the bridge.  Then it was the City’s maintenance.  That road was given a rating that indicated it needed some work.  They were looking at a thin overlay on that, which was only a pavement preservation technique, but would be paid for by the pavement improvement account.  Mr. Tucker was $10,000 over budget, so some of the partial depth repair they were showing would actually be paid out of the street maintenance account.  That accounted for the $199,000.  The street maintenance 465 account had $238,500 in the budget, and $10,000 of that was needed for pavement repairs.  They would be using $26,000 of that fund to match the grant they received for Great Oaks Trail.  Another $8,000 of the 465 account would share the cost of the Beechwood allotment, in the township, was going to do a large stone chip and seal.  The ‘moto pave’ was what they did on their streets normally.  So, in conjunction with that, the City would have to pay their share, which was for 143’ on each of those four streets in that allotment.  Those front streets on the north side of Brouse were actually in the City.  Their share was about $8,000.  The total, including pavement improvements, the grant for Great Oaks Trail and the street maintenance was roughly $700,000 for the year’s pavement program.

Mr. Tucker referred to a breakdown of the 465 account, or the street maintenance side of the program.  It showed reviewed, surveyed, accumulated, summarized, and budgeted categories.  Some things, like the crack sealing, would be done in-house by the street department – both asphalt and concrete.  Much of the concrete pavement replacement would be done in-house. The City had contracts with several local concrete pavers to do some of the work they couldn’t get to.  The asphalt pavement repairs and wedge paving were done as needed throughout the year.  They would probably attach some of those to the program, if they could get them summarized before they let the bid.  Otherwise, they would let separate bids for that work.

Next was a list of streets categorized for the in-house concrete replacement, including the Great Oaks Trail section.  Finally, a list of streets they planned on crack sealing, for a total of $57,000.

Mr. Tucker said he didn’t expect a lot of questions, since they were seeing it for the first time, but after reviewing it, they could contact him.  If the members had other streets that were not included, or they wanted to know the status of something, they could call him on that, as well.  There was no more money in the account to add a street, but they might be able to swap one out.

Ms. Workman knew that everyone had a bad street in their neighborhood, but they had talked about some other streets in the Committee, and she would like to see if that one might take precedence over one on the list.  She would like to review them together, because they had talked about a couple of other streets.

Mr. Sharkey believed they were currently doing Durapatch.  Mr. Tucker explained that it was a pothole patching mechanism, as opposed to digging out and putting in a cold or hot patch, which lasted a month.  The machine and the polymer they used had lasted a year or more.  It greatly saved on maintenance.  But, as soon as that was done, they topped it with an aggregate, which did two things: prevented tracking of the asphalt, and helped work in the top for a nice surface.  There would be some compaction from traffic, so that helped, as well.  But there would be blowing for a couple of days after that, and then there would be complaints.  Mr. Sharkey asked if they were doing that work, and Mr. Tucker said it was an in-house project.

Realizing they had an outside street sweeping company, Mr. Sharkey asked if there was a way to coordinate that better and decrease the amount of Lucite?  He had lost two windshields.  Mr. Tucker said it was just a small grit.  Mr. Sharkey said it just made a small hole.  He would like to see that better coordinated.  Another thing was that when the street sweeper did come, they only swept the sides of the street, and did nothing in the center.  Mr. Tucker said they needed an in-house broom, a piece of equipment they would like to have.  Even if they rented one, Mr. Sharkey said, it would seem justified in that it might cost the City a couple more dollars, but he was sure it would save the insurance company windshield money.  Mr. Tucker said it was the first time he’d heard of any kind of windshield problem, because it was less than a #9 stone.

V.  Storm Water Utility

A.  2009/1010 Project Status

The biggest thing going on was the Rainbow storm sewer that was put in last year.  The only thing left to do in 2010 was the fine grading and seeding, and that work was all done. They were finalizing all the final change orders and payment to the contractors.  The item could be taken off the agenda.

B.  College Street Box Culvert

The project was being advertised, with the first one that day.  Bid openings would be on the 27th, and they were looking at a lot of contractors bidding on it.  There were several options.  What the citizens and Council needed to know was that it would include a complete closure of College Street while they were working in that area.  They could do a lot of work north and south of College Street, but eventually they had to shut it down.  Their plans had two options.  In one, they would like to hold it to 28 days of closure.  It would occur after the Blue Tip for the month of July.  The main detour would be down Grandview to State, for out of town traffic that didn’t know how else to get around.  The locals could find other streets, but that would be the official detour, because the street was built for trucks.  There was some discussion that 28 days, with some contractors, might not be enough.  Mr. Tucker thought it was, and was going to allow an option of 42 days with some kind of a deduct.  They would look at that, and unless there was a substantial savings, they would hold it to the 28-day lane closure.  That was the plan.

Depending on the bids, they would have alternates to improve several homes near Mill Street, on both sides of the stream that were flooded with the last big storm.  If there was money available in the contract, there was an option for building berms around those homes to keep some of the stormwater away from them.  They were getting a grant for $300,000 towards the project, so they had to move on it and get the bid out by the end of May.  The goal was to get it completely done before school opened up.

Mr. Sharkey commented that the Blue Tip happened in that portion of town.  Probably the second largest thing that happened out there was the Fourth of July fireworks.  Since they were fairly close, perhaps they could push it back until after that.  Mr. Tucker thought that was included in their bid.  There was no construction listed on the Fourth of July, for sure.  It would be all cleaned up.  But if it was bid on the 27th, by the time it was approved, it would be July 1, which was a Friday, so it would probably be the 5th or 6th, after the weekend.

Ms. Workman had been thinking of the Fourth of July, as well.  A couple of people had wondered what it would mean when the street was closed down for services.  She knew they had that all scoped out, as far as the different areas for ambulance service or other things.  Mr. Tucker, Mr. Easton and Mr. Hiscock had talked specifics about that in their plans.

C.  NPDES Regulations

No update.

VI.  Other

None

ADJOURNMENT:  Ms. Workman made a motion that they adjourn, which was seconded by Ms. Hanlon.  All were in favor.  The meeting was adjourned at 5:58 p.m.

____________________		__________________________

Chairperson					Date approved