Moment with the Mayor for August 15, 2010

Street Repair Update

Many necessary street and sidewalk repairs have been completed throughout the City this summer, and a few others are still in process or will begin soon.  The sidewalk program is still being completed along High Street, but should be finished up September 1.  The College Street project should be open to one lane of traffic by the end of day on August 20, 2010 and completely open by August 23, 2010.

Construction should begin on Great Oaks Trail in mid September.  We expect to maintain traffic during that time, with the exception of the first block adjacent to High Street, which will be closed during the night from 9:00 p.m. to 6:00 a.m. in order to reduce the inconvenience to the public.  The project is expected to last about three weeks.

There were several different repairs on Leatherman Road, as a result of County culvert replacements.  Additionally, the City will be repaving Leatherman Road, south of I-76, in September with no road closures expected.  However, there may be traffic delays.  Also, we will be reconstructing Fernwood Avenue and W. Prospect Street in mid September.

Many of you have commented on the importance of maintaining and improving our roads. Though it causes some inconvenience, these projects contribute greatly to our City’s infrastructure, often improving traffic flow, access and drivability. Chris Easton, the City Engineer and the County Engineer plan to meet next spring to coordinate road closures when possible. As always, we appreciate your patience with the construction and will strive in the future to reduce the conflicts where possible, and avoid multiple projects on adjacent arterial streets

Downtown Banners Addition

Downtown Wadsworth, Inc. has recently donated 8 more historic banners to the City. The banners have been placed along Main and State streets in the south part of town. The banners depict 16 scenes out of Wadsworth’s past, along with photographs of some of the prominent people who have contributed to the town’s prosperity.  A close look at the banners reveal historic structures that no longer exist, or have been removed to make way for the changing needs of the community. The pictures include photographs of the mills that were located along the creeks, the old hospital, the Ohio Salt office building, old Franklin School, the Wadsworth Salt Factory and the Erie Train Depot.

Wadsworth Blue Tip Festival Committee contributed to the cost of the banners.

There are now a total of 43 historic banners lining the downtown areas of Wadsworth. The banners are placed on the poles in early May and remain up until the fall. Citizens are encouraged to take an historic walk through the area and learn about the local history. There are many history books on Wadsworth available for purchase at www.mswadsworth.org, Three Roses Boutique, Carolyn’s Cupboard, Ace Hardware and The O’Neill’s Insurance Group.

Until next week………