DRAFT MINUTES

PUBLIC WAYS COMMITTEE

OF WADSWORTH CITY COUNCIL

August 6, 2008

5:30 P.M.  City Council Chambers

COMMITTEE MEMBERS PRESENT:    	Tom Baldwin (presiding)

Susan Hanlon

Gene Kovack

OTHER COUNCIL MEMBERS PRESENT:    	None

OFFICIALS PRESENT:  	Service Director Chris Easton

Assistant Service Director Rob Peters

Engineering Manager Tom Tucker

PRESS REPRESENTATIVES:       		None

VISITORS SPEAKING:

Mr. Baldwin called the meeting to order at 5:30 P.M.

I.  MINUTES:

Mr. Baldwin asked for approval of the minutes of the July 10, 2008 meeting.  Mr. Kovack made the motion.  All were in favor.   The minutes of July 10, 2008 stand adopted.

Mr. Baldwin pointed out at last months meeting the helm was turned over to Ms. Hanlon. This month they would let Mr. Kovack handle the chairmanship so he would better understand what had to be done in the event someone could not make it to the meeting.  Mr. Baldwin turned the meeting over to Mr. Kovack.

II.   PUBLIC PARTICIPATION:

Ms. Kovack stated they would forgo that part of the program.

III. Parks and Recreation:

- Fieldcrest Park, Skate Park, Weatherstone Park Updates

1. Fieldcrest Park

Mr. Peters reported that they had received quotes for the five trade areas for the building of the field house. He forwarded all the trade areas to Mr. Brague with the exception of carpentry. They received the discount from Home Depot that day. The list of materials had to be reviewed. He had to decide on the best carpentry quote to refer to the Law Department for that contract. He hoped to get that finished by the end of the current week or the first part of the following week, so that project could move forward. Once he had all the quotes put together, he would forward all that information to Mr. Easton so they could finalize the contract with the football association. They had received an email regarding the location of the football field. After reviewing, the field was exactly where it was on the original plan. He did not see any discrepancies with the way the project was currently laid out.

2.	 Skatepark

Mr. Peters said that, as of July, they were forwarding information on to the school board to review a possible land swap with property the City owned beside CIS, and property at Memorial Park. The school board did not want to have the skate park at that location, due to the main entrance to the stadium, as it was so close. They had asked him to look at some other property attached to Memorial Park. Unfortunately, the areas were very remote and would make it difficult for law enforcement to have an easy patrol or viewing of those areas. In the packets was a map of Valley View Park. On the map, there was an aerial photo of the new basketball court and the batting cage. He pointed out two rectangles that were drawn on. There were currently two full court basketball courts, one batting cage and a ball diamond. The skatepark was indicated by a circle. That was a possible site where the skatepark would fit. The reason for that site were that, if a police cruiser was on West Street and wanted to take a quick look at the skatepark through the exit, they would be able to look right in and have a clear view. That location did not put the skatepark any closer to homes than the basketball court and parking lot already were. He asked them to look at the top/north property line with the homes. There was already a line of pine trees there to make a good buffer. In the evening, the interstate was loud, so there was already a noise source there. With the skatepark tucked in close to the interstate, there would not be a lot of new noise for that neighborhood.  That was the site they had come up with, once they were aware that the Memorial Park site was no longer a consideration for land swap. He wanted them to have the opportunity to see that, and to get their feelings on the skatepark being added to Valley View Park.

Ms. Hanlon remarked that the skatepark had been talked about for years. She asked if Valley View Park was a location that had been considered previously. Mr. Peters said they were looking to try to keep it closer to the center of town. Now that those options were exhausted, that was the next one. Ms. Hanlon asked if one of the downsides to that would be that it was not close to downtown.  Mr. Peters stated that the downside was that it was not centrally located. The nice thing was that there were sidewalks, so kids would be able to get to the location. The only other one that was briefly discussed was Friedt Park. That was even more removed from the downtown than Valley View Park. Ms. Hanlon noted that, basically, it was in walking or bike riding distance from anywhere.  Mr. Baldwin stated that it was not too far from the other location. Mr. Peters said that if they looked at the size of the footprint of the skatepark, it was only a little longer than the basketball courts. It wouldn’t take up the whole area.  There was a t-ball backstop, but he thought there was enough room to put the skate pad where it would not conflict, when the t-ball field was in use in the spring.

Mr. Baldwin asked him to point out the location of the t-ball, and Mr. Peters said that it was at the corner of the exit road of the parking lot, facing the interstate.  It angle out toward the interstate.  The good thing was that the t-ball kids didn’t hit the ball very far, so they didn’t need a big outfield.  Mr. Baldwin asked if there was a substantial t-ball field at Friedt, and Mr. Peters replied that there was a backstop. If it became an issue of displacing the t-ball, he thought they could very easily fit in another location within the parks.  Mr. Baldwin continued that if they talked about trails, that would make it easy for some people to go from one park to the other.  That was correct, Mr. Peters said.  Mr. Baldwin said he didn’t see anything wrong with it.  Ms. Hanlon said she didn’t either, but laughed that she hadn’t seen anything wrong with the previous site.

Mr. Peters stated that it was a very level site, so there were no topography issues.  No water lines, Mr. Baldwin asked?  Mr. Peters had asked Mr. Tucker about that, and he did not believe there was anything there.  There would be a detailed check before they broke ground.

Mr. Baldwin encouraged the administration to proceed with the location, and Mr. Kovack agreed.  Mr. Easton said the administration understood the consensus of the Committee, and it was up to them whether they wanted to take some time for public comment, or just to discuss it for a month.  The administration was ready to go, and had felt the frustration of the different site options being eliminated.  They wanted to move forward with the site, but only if it was put in a place that was best for the community.  They thought that site was acceptable, and probably the prime or best location.  Mr. Kovack thought they should give the neighborhood a chance to be aware of what they were doing, and have some input.  Mr. Easton said it was up to the Committee, but he would go out on a limb, and say that there was probably not a lot of favorable comment that would come through an exercise like that.  At least, it was not a salt shed!  Mr. Kovack was sure they would hear, ‘I’m all for it, but not in my backyard.’  They would always hear that, Mr. Baldwin said, but then there were people who were concerned about Memorial Park, because they thought it was more of a park for memorial purposes, and that kind of thing.  There would always be opposition.  Mr. Peters said there was already a lot of active recreation in that area, so it would not be like taking an area that had currently nothing going on, and then putting in a skatepark.  It definitely was not a passive park, Mr. Easton agreed.  The other favorable negative impact was the highway, and that was a dominant noise feature.  Mr. Baldwin said that, as Mr. Peters had indicated, many of the trees were already a fully-grown buffer. They had been kicking the thing around for five years, looking for a place to put it, and had kids in the town who were dying to use a facility like that.  Ms. Hanlon joked that they weren’t kids anymore!  Mr. Baldwin went on to say that the longer they didn’t do something, the more the town continued to be a skatepark in itself, because they did it anywhere they could.  That was a liability they could not continue to encourage.  He would like to just go ahead.  He didn’t see where it was a huge departure from any other park development that might occur, in a park of that nature.

Mr. Easton said they could begin the preliminary engineering and get going in that area.  The process would take time, but they would continue to move forward.

3.	Holmesbrook Trail

Mr. Easton had included a copy of the preliminary sketch he had received from Cawrse and Associates.  They were hired to do a preliminary concept plan of the trail.  Included in the scope were the optional locations, a cost estimate, and property acquisition elements they could see.  They were hired about three weeks earlier, and had submitted the drawing on August 1.  Mr. Easton would leave that with the Committee, and ask that they look at it, and give feedback at a future meeting.  Mr. Easton liked the idea of having a couple of loops.  He had talked with the mayor about it, and they liked a couple of loops with some sidewalks.  At that point, there had not been a lot of discussion, but a meeting was scheduled with the consultant to discuss it, in the third week of August.  The Committee could probably talk about it in more depth at the September meeting.

Mr. Kovack asked the length of the trail, roughly.  Mr. Easton said he would estimate the proposed new trail at a mile, or perhaps a little more.  Mr. Kovack was surprised.  Mr. Easton thought that it might be a mile and a half. Mr. Peters said that what was shown on the drawing attached to the north end of Muhl Park.  If they had the opportunity to continue it along the perimeter of Muhl Park to the south end, that would increase the length.  Mr. Easton changed his guess to one to two miles, adding to the existing 1,500’ trail.  It was just a preliminary plan for comment, and he would leave it on the agenda.

Ms. Hanlon said she had a black and white version, which was somewhat hard to see.  Mr. Easton gave them color copies, which were a lot better.  Mr. Easton quipped that since they could see the map, he expected comments back.  Mr. Kovack asked whether the topography was hilly or level.  Mr. Easton said it was very, very steep.  Mr. Peters said the biggest challenge would be at College Street, because it was built up there in that valley.  The biggest challenge would be at the entrance to Holmesbrook.  That was for discussion at a future meeting, Mr. Easton went on, and he expected that, at the meeting with the consultant, they would be defining cost a bit more and talking about the options.  They might have a preferred option, after looking at it a little closer.  Ms. Hanlon asked if they would get a cost estimate, and then present that in the ’09 budget.  Mr. Easton said it depended on whether or not the Committee felt that the cost was something they could afford, and was a top priority for park improvement.  It was one of potentially other park improvements.  He thought that when they saw the total cost, and the land acquisition, it would be a multi-year project.  Ms. Hanlon thought that some portion of it could be allocated, and Mr. Easton agreed.  They had actually put $300,000 in the budget for park improvements such as that.  They hadn’t had any preliminary plans to justify that, or a revenue source, though Mr. Peters thought he had a possibility for a grant.

Mr. Baldwin thought the project was large enough that it would be more attractive to some of the grantors.  Mr. Peters said that once the plan was in place, it was a lot easier to apply for grants, because they could define costs, and the scope of the project.  He thought Mr. Baldwin had received the same newsletter he had, which mentioned the Green Ohio Funds.  They would definitely look into that.

Last week, they had submitted the reimbursement for the Weatherstone project, through Nature Works.  He believed that was $3266. Every little bit helped, Mr. Baldwin said.

B.	Wadsworth Recreation/Steiner Center Improvements Review

Nothing to report.  As Mr. Palacek had mentioned at the Committee of the Whole, they were talking with Wadsworth City Schools, and the hospital, and coming up with ideas for collaboration, which they should present to Council in the next few weeks.  That may be worth a special meeting for Committee of the Whole, due to the nature of the discussion.  That would be upcoming.

IV. Streets and Sidewalks

A.	Smokerise and High Intersection Status

Some of the retaining wall and grading work had been done.  It didn’t look like the asphalt work in the parking lot was done.  Mr. Tucker said they left the asphalt and the concrete curb, and there was also a handrail that was to go at the top of that retaining wall.  The foundations were in, and they just had to install the rails.  Mr. Easton thought they could remove the item from the agenda.  He was not sure that the traffic signal had been reprogrammed to enable the turning movements.  Mr. Tucker thought they had.

r.ked how long that work would take.  m m that project, they would move directly up to the one on Smokerise.  K. as not present.

B.	State Route 94 Expansion Status

One of the items they had from GPD was an intermediate traffic pattern, upgraded.  Presently, they were still using the anticipated traffic for WalMart and Home Depot.  They actually counted the traffic with that program, with that project.  That would give Mr. Tucker an updated phasing plan for the entire corridor.  That was ready.  He thought the traffic signal itself was working properly.

Mr. Tucker said the SR-94 project was somewhat on hold until the grant application for the interstate safety funds went back to Columbus, or District 3, for review.  They had been in review with them all along, and had a meeting the following Thursday to finalize their review and comments.  They would then come to a consensus, which would be forwarded to ODOT’s central office in September, for a final review in October.  Until that time, they were on hold with the engineering and any further applications or anything.  Mr. Easton noted that they had sent a letter to NOACA (Northeast Ohio Area Coordinating Agency) regarding the project, asking them to start accepting applications for federal funding.  They had stopped those due to the increase in costs.  They had fewer funds to program for forward years.  They had to recognize that since they were not able to meet their current obligations, going forward, due to the increase in current costs, they would not accept any applications.  That had started the previous December, he believed, or earlier than that.  They had been waiting for them to start accepting applications again, and so had recently sent a letter, concerning that project, saying they needed federal funding.  They had a lot of positive feedback from ODOT on safety funding, and had local funding in the budget, but needed federal funds. They had not had a response, though Mr. Easton had a NOACA meeting that coming Friday, and he planned to ask them if they could program that for future year funding.

Ms. Hanlon asked the potential amount of money they might get from a source like that. Mr. Easton thought they could complete the project, which they identified as $4 million.  He thought they should get that. The project scope was three times that.  A number of communities go to NOACA with 90% requests. They were only seeking a portion of the funding. They had allocated shares that they would like to see in each county, such Cuyahoga County, Loraine County, Lake, Geauga and Medina County. They had targets of funding. $4 million would be a big amount for Medina County. They thought the establishment of other funding sources and the engineering, at the state it was in, currently, would give them favorable ranking, in terms of getting funding. They were hopeful that they would re-engage the application process, and the project would be accepted as an appropriate regional transportation improvement. He would talk to the folks at NOACA on Friday, if not before. That was where the project stood.  They were getting a lot of positive indications from ODOT – preliminary indications for funding. They needed the federal funds to round that out and say they had a project. He thought the total scope was in the neighborhood of $14 million, at that point.

C.	Salt Shed

Mr. Tucker said Mr. Ott had talked to a few people, as had Mr. Pond and himself. They had made calls, to no avail, as far as a site. If anyone had a site they were willing to offer for a salt shed, they were willing to talk.

Ms. Hanlon asked about getting the material out of there, in the meantime. Last month, she was told it would be hauled out to Muhl Field, but it was still sitting there in the parking lot. Mr. Tucker said they had removed everything in the parking lot, and had talked with Mr. Peters about possibly leaving that there for parking, but that discussion was never finalized. Mr. Peters thought she was talking about the piles. Mr. Tucker said they just didn’t want to move it twice. They were looking for an appropriate place to put it. They did not need anything more at Leatherman.

Mr. Peters stated that the Parks Department had graded everything around the basketball court itself. Ms. Hanlon said that looked nice. Mr. Peters noted that Mr. Tucker had mentioned, instead of trying to pull the whole base up,  just letting that be additional parking, where the base for the salt shed was. They would then have additional parking at that park. The grade from the basketball court to the new parking lot would be more gradual. They would install a fence there, so the basketballs from the courts did not go into the new parking lot. That was what they tentatively discussed – how they would utilize that with the work that had been done, without trying to restore it back to turf.

Mr. Tucker asked it that was acceptable to the Committee to do that. Mr. Baldwin said it sounded like a usable idea to him. It worked for Mr. Kovack. Ms. Hanlon asked if it would be much more additional parking. Mr. Peters said maybe 14-16 cars. Mr. Tucker noted that was a 40’x 80’ pad. That was only enough for one lane parking and one driving lane where they would get eight cars. Mr. Baldwin said that might be enough to keep them off Leatherman Road, when they had organizations. Ms. Hanlon thought it was a good idea to put more parking there, and it would be nice to use the parking that was already there, that was being taken up by all that material. That was probably six to eight spaces, as it was. And then the summer would be over. Mr. Tucker said they would get the Street Department to clean that up. He was meeting with Mr. Peters and Mr. Ott the following day to finalize what they were going to do there. Mr. Peters said the good news was, from a parking standpoint, that with baseball season being over, the volume was not there that they would have on a baseball game night.

Ms. Hanlon stated that it was amazing how many people went there. She only knew because she lived nearby and drove by it four or five times a day, which was the reason the big pile of stuff drove her crazy. There was not much there. The little ball field and the playground equipment always had people there. Mr. Peters said they had started renting the pavilion that year. They completed the installation of electric. Ms. Hanlon declared her amazement at the use of the basketball court. She thought it was nice seeing the kids shooting hoops and playing. Mr. Easton said that, since they had not found a site for the salt shed, they would have to recognize that they either had to move the material and store it until a site was found, or get a site. He thought Ms. Hanlon was right, in that they had to remove that material. He thought the parking lot would be more user friendly.

D.	2008 Street Program

Mr. Tucker said they had bid the street program earlier in the day. That was not great news. The low bid was $20,000 over the engineer’s estimate. That was still within the 15% bid allowance. However, when they checked the quantities and his qualifications, the contractor had made an error. When it was corrected, it was in his favor, or about $50,000 over their estimate, so they had to review the contract. The options were there to either find more money, or reduce the program to get within the budget. His concern was timing. If they had to completely re-bid the thing, by the time they re-advertised, it was a two-week process.  They would be bidding into the last week of August. They would have some temperate weather to pave in October, if they could find someone available. There were two builders within $800. There were still bidders out there that were realistic. It was just that the volatile nature of the oil industry was all over the board. He would look at it to see what they could do, and if there were any other errors or discrepancies.

Mr. Easton’s feelings would be to recognize that a portion of the funding was really debt financing. It was not cash.  They usually used gas tax and motor vehicle tax dollars for that. Given the condition of their pavements, they were using a little bit of capital improvement dollars that probably would be financed partially by debt financing, that they not expand the program but go the other way, and find a way to make it work with the best bidder, and not necessarily re-bid it. That was typically what they would do with a bid like that, unless the bids were all over the board and they felt there was something wrong with the specs that they needed to re-bid it. If there was an error in the specs that warranted a re-bid, they may consider that, but, typically, they would scale back the program and try to determine with the low bidder… to negotiate a price with them, Mr. Tucker interjected, and ask the Council for an ordinance to allow them to proceed with that contractor at a negotiated price, rather than re-bidding. And then, Ms. Hanlon imagined, get what they could for that amount of money. Mr. Tucker said that, if that were the case, they would probably see an ordinance on the next Council agenda. Mr. Easton said that would be the 19th, an emergency meeting.  They would meet that night if they wanted to go forward, and they did need to go forward, Mr. Easton said.

E.	2007, 2008 Sidewalk Program

The 2007 sidewalk program was complete, and the values and quantities were with the contractor. Once that was complete, the notices would be put out. In the past, they hadn’t done that until the spring of the following year, when they put out the invoices for payment. That would be the next step on the 2007 program.

For the 2008 program, the Committee passed the resolution of necessity, and notices were being prepared and almost ready to be mailed.

F.	Street Financing Options

1. Grant Application Durling Drive

Mr. Easton had nothing prepared in that area, but they did have a grant application for the improvement of Durling Drive. They could talk about general options for street financing. They wanted to discuss the item of Durling Drive, which was an ordinance on the agenda.

He began with a historical perspective.  In 1992, when Mr. Tucker was 14 years old (he joked!) the City Engineer and the Service Director, at that time, recognized the need to improve Durling Drive. They sought NOACA funding for that. Unfortunately, the project cost and scope grew to the point where it became a significant project.  The cost estimates were approximately $1.3 million, and they also, unfortunately, for whatever reasons, really didn’t allocate the dollars needed for engineering, so the development of drawings and the right-of-way acquisition process to a federal standard – by which he meant just getting temporary easements for work areas from the property owners – was really not anticipated.  The administration recognized the cost of doing compliance with federal standards in projects, and never incorporated that into the budget process.  As time wore on, and they never quite had complete plans, or were ready to go, although NOACA had preliminarily approved the funding, they would not release the project until they saw approved engineering drawings and right-of-way acquisition that was complete.  The project didn’t really anticipate the (approximately) one hundred property owners requiring easements.  Just to prepare the easement, and have someone negotiate it, was estimated at $3,000 per easement.  That was $300,000 in easement acquisition alone, and it really wasn’t felt to be a wise use of dollars. So, instead, they backed off and broke it into two, improve the road, and not make a ‘federal case’ out of it. That was probably a significant oversimplification of things, but it was the change in strategy they made.  It took them years to get to that.

Ms. Hanlon asked what he meant by improving Durling Drive.  Good question, Mr. Easton remarked.  Would they make it bigger, make it out of some different material, or what?  A bit of both, Mr. Tucker said.  The original plan was to have 17’ lanes, or 34’ pavement, which was a commercial spec.  It would be like West Street, Mr. Easton said.  From Broad Street down to School Drive, Mr. Tucker added, which was currently 24’, with no curb and gutter.  They had applied for and received a $250,000 grant last fall, for that phase one, which would only take it about 800’, a little shy of School Drive.  Knowing that the physical year started July 1, 2008, and went to the following December, they would have a year and a half to build that.  Then, they applied for the next funding, or were in the process of that right then.  They expected to receive another $150,000, and that would have taken them to School Drive. But they pleasantly learned that the Ohio state legislature had opened up their pocketbooks a bit, and were anticipating that that would be $350,000.  They could probably get a little more storm drainage, and get beyond Springdale.  Also, Mr. Tucker hoped to do something with just the pavement the rest of the way down over the hill. Ms. Hanlon asked if he was still talking about making it wide like West Street, at that point, but he was not. On the first portion, they would actually excavate the pavement almost entirely, adding curb and gutter, and putting in an asphalt pavement.  It would be wider – three lanes instead of just the two – so there would be a left turn lane coming out of the street.  They looked at adding left turn lanes on Broad Street, but the consultant said that was not really going to be needed until eighteen to twenty years in the future.  At that point, they waived doing anything on Broad Street.  Except the signal upgrade, Mr. Easton pointed out.  It would be a mast arm signal, as opposed to what was there.  That was part of the grant application.  They’d been planning on that for the last couple of years.

One of the historical things, Mr. Easton mentioned, was that, obviously, one of the things they talked about was the improvement of the pavement, but one of the drivers for the whole project was drainage.  One side of the road was fairly high, on the east side as they went farther south, and areas on the west side were lower than the pavement, so there were drainage problems in that area.  If they thought about it, widening the road only steepened those slopes.  That created problems during the initial early engineering phases.  With driveways, as much as anything, Mr. Tucker said.  All of a sudden, driveways were steeper, Mr. Easton said, and there was a certain standard.  They couldn’t have federal funds without them.  So, a lot of issues were created there.  He thought the approach they were taking was to improve it with pavement, and fully improve the payment where most of the traffic was.  Then they would deal with the stormwater and pavement issues, as they got down there.

Mr. Kovack asked if that would be all the way to Springdale. Mr. Tucker clarified that they would widen to School Drive, and taper down to Springdale.  They anticipated that the curb and gutter would probably go through the tapers, as well, and then once they got through the Springdale intersection, it would probably go back to two lanes of pavement, as it was, but with upgraded pavement.  They would take out three or four inches.  There was a newer process, where they just recycled it in place, and then coated it with a couple of inches of full depth, an asphalt-wearing course.  That was where they were leaning – to recycle it in place, and top it, or grind it out and take the material somewhere, and then put down new asphalt.

Ms. Hanlon asked if they would still need all the easements.  No, they would not, Mr. Tucker said.  They would deal with the drainage issues on a one on one basis.  There were four different drainage areas out there – one out by the school by Springdale, one between there and the next main roadway, and one that went about half the roadway all the way down the hill.  That was the most expensive one, and they probably wouldn’t be able to touch much of that.  Ms. Hanlon asked if, in thinking of the plans of that collaborative campus, that would have an impact on Durling.  Mr. Easton said that it would.  The plans were not finalized, but he thought the plans would include and require, if there was a collaborative structure, access to Durling.  That would dovetail nicely.  So, Ms. Hanlon supposed, they wouldn’t be doing something that would have to be done again.  Mr. Easton said that it would not conflict.  The only question was whether there would be other access points.  The only other one the school owned was farther south on Durling.  There might or might not be an access point there.  That was in a longer-term discussion.

One thing to consider with grant applications was whether they really should do a project.  However, the project on Durling Drive had been, literally, fifteen years, so they felt a strong obligation to those residents, to do something.  They found that the federal funds, and the process to use those, was not as effective as using some of those state capital improvement dollars.  They thought they could effectively do a job for a much lower dollar amount.  They could then focus the federal dollars up on High Street, where there were most of the traffic issues.  That was why they needed to adopt that ordinance.  The application had already gone in, but the County Engineer had said they would accept the application after the August 19 meeting.  They would like the Council to adopt that on an emergency.  Mr. Tucker reminded them that it was just for the application.  There was actually a docket, and once it was granted, they still had to sign off on accepting it, later on, as in the next year.  They had just signed off on the July 2 fiscal year for the first ground.  They were not even obligated.  There was no obligation that he could see.  It was just a formality to show that Council was behind it, and it was not just Mr. Tucker throwing in an application and saying that the City was behind it.

Mr. Easton went on to say that the total state investment in Durling, if they received that, would be $250,000 plus $350,000.  They thought that was a much more reasonable expenditure, given the amount of dollars they had for the project.  They didn’t really want to put all their eggs in one basket.  There were not that many opportunities for federal funding, besides earmarks. They would appreciate the Council’s adoption of it on the 19th.

Motion on Durling Drive Phase Two: Mr. Baldwin made a motion that they recommend, on record, that the application for financial assistance for Durling Drive reconstruction phase two, and that they suspend the rules, and pass it at the next Council meeting.  Ms. Hanlon seconded. All were in favor.  MOTION PASSED.

V. 	STORM WATER UTILITY

A.	Projects for 2008 Status

The Shakespearean project was completed.  Everything was seeded, and Mr. Tucker didn’t think there was much of anything left out there to do.

The Leatherman Road project needed to be seeded and mulched, but they would have to break it up before doing that.  They were negotiating with two different landscapers on that.

At 163 Bergey, one homeowner was eager to go, but the other homeowner had said they would not agree to any permanent easements.  Mr. Tucker’s understanding was that he could not put public dollars on infrastructure in private property.  He didn’t know that they ought to waste any more time, money or engineering until they got some agreement from both property owners, that they would, in fact, grant an easement for the work that they were requesting. It didn’t make much sense, but that’s where they were.  The engineering was 85% complete, and had they agreed to it a month ago, when they talked about it, they could probably be starting construction soon.  But they were in that negotiating phase, and one homeowner was not happy with Mr. Tucker, or the City, in general, but he was not sure what else they needed to do.  Ms. Hanlon asked if they were under the impression that the project could happen without them granting the easements.  Apparently, Mr. Tucker said.  They would grant a work agreement, but he didn’t think that was adequate for what needed to be done there.  It was going to be a city-owned structure that they needed to get to and maintain.  Mr. Baldwin asked if they could send someone else to negotiate the easement.  Mr. Tucker said he didn’t know if it was a principle thing, but they would keep discussing.  Ms. Hanlon assumed the other party knew that they would not get what they wanted because their neighbor would not agree. Mr. Tucker didn’t know if they had heard that yet.  He had been trying to talk with them for the last two days, but kept missing each other.  Hopefully, they would get together soon.

B. 	College Street Culvert Project Grant Application

The other application for financial assistance was for College Street.  They had taken the signed purchase agreement and handed it to the escrow agent for College Street. They would probably close on that house in the next few weeks, with Mr. Brague’s help.  They were pretty close to property control there, and Mr. Tucker had a grant for $300,000 towards the project, which was a significant project – a $619,000 project.

Mr. Tucker stated that the $250,000 for the phase two of Durling was a known dollar amount that was already being granted to the district, and being dispersed through all the counties.  The $300,000 application was for an anticipated release of funds from the state, who requested that the City apply for the funds.  If, in fact, it was released, the projects were already in line and they could proceed and let them.  That’s what that was. It was kind of a backup project, which would greatly enhance the stormwater fund.  Presently, that one project would eat up the funds for one year, so if they could take it off the stormwater utility funds and put it there, that would be a great asset to them.  The purchase of the property itself was their ‘in kind’ support of the project.  It was something they’d already done, with the purchase of the property and the engineering.  That filled in the City’s piece of the pie.  It fit nicely with them, and so they were putting that in with their project, in hopes that the funding would come through, and in hopes that they would be designated by the district.

The third one was more of a public safety issue, but concerned Public Service.

Motion on College Street Box Culvert Project:  Mr. Baldwin asked if they had an ordinance for that financial assistance, as well. He made a motion for the application for financial assistance on the ordinance for the College Street culvert, phase two, and that the rules be suspended, at the next Council meeting.  Ms. Hanlon seconded.  All were in favor.  MOTION PASSED.

Mr. Easton expressed his appreciation. That was probably one of the highest damaged flood areas they’d seen over the years, so it was a top priority for the stormwater utility.  If they did get the funds, that would go a long way to eliminating a long-term problem.  But, it was a 2010 anticipated construction, depending on the funding, and due to the expense, they would have to take it in multiple years.

VI. 	OTHER

A.	Airport Project Updates

An update was included in the packets of a letter from the FAA on the airport layout plan for the master plan.  They were working with the response from the consultant on some significant items in that, as well as some less significant.  They were eager to see how the consultant responded to some of those questions.

The lighting project was complete.

They were seeking additional funding for the land acquisition they’d done, and Mr. Brague was trying to get a closing date on the Ramsier parcel.  That was not yet closed, though they had a signed purchase agreement in mid-June.

Ms. Hanlon assumed that the feedback from the FAA was not anything very significant, in terms of changes.  Mr. Easton said that there were some significant elements in there, but they were not sure of the degree that changes would be required.  The next step, as they’d done in the past, would be to have the consultant respond to the FAA.  The process required that the Detroit district gave some sort of preliminary approval of the master plan, and then it was up for airspace review to other agencies.  Mr. Easton thought they could get beyond that stage, but to get to that, they had to make some minor corrections and address some other issues that came up with the plan.  They were going to wait to see what the consultant suggested, in terms of those issues.  He assumed he would be reporting back to the Committee at the next meeting, depending on the consultant’s timeframe.

D. Next Meeting Date September 3, 2008

Mr. Peters questioned the date of the next meeting.  His calendar showed September 3 as the next meeting, but the agenda said September 11.  Mr. Easton thought he might have been using old dates.  It should be the first Wednesday, not the second.

ADJOURNMENT:  Mr. Baldwin made a motion to adjourn.  Ms. Hanlon seconded.  Meeting adjourned at 6:20 p.m.

_________________________		__________________________

Chairperson					Date approved