MINUTES

ECONOMIC DEVELOPMENT & PLANNING COMMITTEE

OF WADSWORTH CITY COUNCIL

September 17, 2008

5:30 PM Council Chambers

MEMBERS PRESENT: 				Tim Eberling, presiding

Susan Hanlon

John Sharkey

COUNCIL MEMBERS PRESENT:			None

EX OFFICIO MEMBERS PRESENT:		Chris Jurey, Wadsworth 									Chamber of Commerce

OFFICIALS PRESENT:				Assistant Service Director Rob Peters

Planning Director Jeff Kaiser

PRESS REPRESENTATIVES: 			None

PUBLIC PARTICIPATION:			None

Mr. Eberling called the meeting to order at approximately 5:35 p.m.

APPROVAL OF MINUTES

Mr. Sharkey asked for a motion to approve the minutes of August 21, 2008. Ms. Hanlon seconded. All were in favor.  MINUTES APPROVED

ECONOMIC DEVELOPMENT

I.  Quadral Drive Project – Update

Mr. Peters spoke to Mr. Tucker and Mr. Easton in regard to the ODOT (Ohio Department of Transportation) portion or the transportation grant for Quadral Drive.  They had determined they wanted it to be a local let project instead of an ODOT let.  What they meant was that the contractor bid and was awarded through the City instead of ODOT.  Right now, the Engineering Department was preparing the local let application to submit to ODOT for approval so they could run the project through the City instead of ODOT.  The previous day he had met with CT Consultants.  They had started the application process for the CDGB infrastructure grant for the southern portion of Quadral Drive.  That application was to be in no later than December 31, 2008.  That was working off the fiscal year that started on July 1 for the CDGB funding.  It looked like they had a very good application.  He had spoken to Ken Boersma that day, from Plastics-R-Unique.  It was his job creation that would determine the amount of funding that would be available through CDGB.  Each job had an earmark of $10,000 per job.  That was how they awarded the funding.  It was no more than 45% of the project cost, or $10,000 per job, whichever was the greatest.  The cap was 45%.

II.  Seville Road Land Acquisition

As they were aware of from Committee of Whole and City Council the previous night, that (ordinance) was approved.  Mr. Peters sent out the purchase agreement that morning to the owner and his legal counsel, and was hoping to get that back soon, so they could work on closing on that property.

III.  General Updates

There was quite a bit of good news that evening.  John Pellini was a restaurant operator who signed a lease for what was formally the Fiesta Cantina, on College Street.  He was looking forward to moving into that facility.  Verizon opened on High Street, in the former Republic Mortgage Building.  They opened approximately two weeks prior to the meeting.  He spoke to the manager there that day.

Mr. Peters believed the members of Council were aware that the City of Wadsworth was named to CNN Money’s “25 Best Places for Affordable Homes” in the retirement section. Wadsworth was #6.  Approximately one month ago, he received a call from a woman from CNN Money. He spoke to her for 30-40 minutes.  She essentially had a questionnaire, and it was obvious she was on the Wadsworth website while they were having their conversation.  He provided additional information that was not available on the website, and a couple of days later received an email from her, requesting photos from the City of Wadsworth.  He contacted Ed Meyer and forwarded the email.  He them provided the photo.  Mr. Peters checked that day, and it was still on CNN’s Money website.  It had been running quite a while, and he put a copy in their packets.

The biggest news, though, Mr. Peters said, was 1030 Seville Road, that was formally Buckeye Aluminum and Bronze. A company was starting to move in there the following week.  He put that in their packets, as well.  He was referring to them as the Warwick Group; it was actually four separate companies with the same principal.  It was Warwick Motor Carriers, Warwick Hauling (that dealt more with limestone and asphalt delivery), Select Stock Supply Center (building and interior supplies), and his favorite part of the company, Game Manager which was a deer feeder product by Warwick.  They would be moving 50 jobs in, starting the following Monday.  They had plans for aggressive expansion and jobs in the very near future.  Ms. Hanlon asked where they were moving from, and Mr. Peters said they were coming from Barberton.  They had outgrown their building there, and did not have expansion capabilities at that site.  He was very happy to have them moving into town.  He had been at the facility that day.  They had already mowed the lawn and mulched around the building.  They cleaned it up, preparing to move in the following week.  That was very positive.

Ms. Hanlon asked what kind of restaurant was going in.  Mr. Peters said he had spoken to Mr. Pellini approximately six weeks ago, and what he was talking about was a split venue.  On the back portion where the bar was located, it would be more of a steak house and more formal dinner type area.  In the front would be more of the sandwich type menu.  That would be two operations running out of one kitchen, essentially.  He tried to reach Mr. Pellini that day to get more details on timing, but he just got this voicemail, and had not received a call back.

Mr. Eberling asked if it was already zoned for that application.  Mr. Peters said it was.  It had been a restaurant many times over, and hopefully, this one would be for a long time.

Ms. Hanlon laughed, saying that that had been the most news since she had been on the Committee.  It was all very good news; they all agreed.

### BUILDING & PLANNING

I.  Zoning Map Amendments:

A).  City Lots #8958 & #9195 (parts) at Silvercreek & Johnson Road (Proposal to rezone 4.8 acres from R-2 Residential to C-1 Commercial).

Mr. Kaiser said they could remove that from the agenda.  He understood that (Ordinance No. 08-064) was passed the previous night.  There was no emergency clause, so the zoning would become effective in 30 days.  He had already spoken to the applicant about that, and he was aware of it.

II.  Zoning Text Amendment

a) Outdoor Furnaces & Foundations for Manufactured Homes (154.016)

b) Ordinance # 08-061: Highway Signs

He believed there was a public hearing on both of those, on the same day in October.  Ms. Hanlon said she thought that was called off.  Mr. Eberling said it could not be, because they had not had the public hearing. Mr. Kaiser was correct.  They were both coming up on October 7, 2008.  Mr. Kaiser said he did not have any more to add on either topic.  They would wait to see what happened at the public hearing, before they made a recommendation on either of those.

III. Wireless Telecom Issues – Potential Impact on Local Zoning

Mr. Kaiser did send an email in response, indicating the City’s desire to support their Miller and Van Eaton and the Tele-community (he guessed that was the group they represented).   He had some emails going back and forth with Miller and Van Eaton, the legal firm who was leading that charge.  One thing that had changed was that they got the FCC to extend the comment period for an additional 30 days.  He would keep them informed as more went on.  At that point, many communities were pushing not to have their local legislative authority erode.  He answered a questionnaire that had been sent out to all the communities asking about their zoning process and how it worked with those things.  They had never had a problem.  In fact, they fast tracked applications that were co-locations or where the towers were constructed in a commercial or industrial zone away from residences.  He told them they had never had an issue with a case running over 60 days.  They would see how that shook out.

IV. Clear Zoning

Mr. Kaiser asked if anyone had a chance to get on the Grand Blanc web page.  Mr. Peters said that in the last meeting, they had talked about sending questions out to everyone.  He talked to Katherine, a representative from Clear Zoning.  After going into the web site (it was still in draft form) he got an email from her the previous Friday saying that on September 4, Grand Blanc had approved the final payment, and it would take a few weeks to get it out of the draft phase, and to be a total functioning end product.  There was a situation where everything in the margin was being highlighted yellow.  With the highlighter, they could not see the different colors of the tabs.  He called her and talked about that.  On her computer, it did not appear that way.  He was going to look at that.  Mr. Kaiser had just printed out a page, and what he noticed was the graphics that went with it.  He did not have that problem either, so it may be the interaction with the interface of Mr. Peters’ computer.  They could clearly see that, at the bottom, it did say draft.  Mr. Peters said that, as soon as it got out of the draft state, he would forward the email to all the Council, so they could see it in its final version and operational.

Mr. Eberling said they still had the opportunity to see the executive version or the ‘Cliff Notes’ version of it.  Mr. Peters said once they went in, it was functioning.  What was nice about it was that whether they went to the tabs in the margin, or the highlighted text within a document, it took them to where the information was.  He thought it functioned very well.  Mr. Kaiser agreed.  He went on that, as Mr. Peters had mentioned, at the last meeting it was set up in a PDF format, so the longest wait was when they clicked on (for the upload).  If they went to the City’s webpage and clicked on Zoning/Clear Zoning tab, it uploaded a PDF file.  He thought that was 903 megabytes.  That took a few seconds, depending on the computer’s speed.  Once it was up, it was easy to move around in it quickly.  Mr. Peters said that from a budgetary standpoint, they had originally talked about splitting it between Planning and Economic Development.  As he talked to Mr. Easton, the more they thought about it and looked at it, it was more of a special project than a department operations.  In the Economic Development budget, they put it in special projects instead of putting some of it in Planning and some of it E.D. At the time, as it appeared in the budget, it was all under special projects and Economic Development.  The reason was that, as a benefit citywide, it was not necessarily one department. Economic Development was funded from all the departments, so that seemed like a better place for it, and it was clearly a special project.

Ms. Hanlon went back to testing it out.  They would wait until it was not in draft form.  Mr. Peters said that was correct.  They would come up with some common searches that people could do, so that everybody was looking at the same thing, Ms. Hanlon asked.  Mr. Peters looked at it twofold.  One was for the current residents. When they wanted to install an addition, or were getting ready to build a home, they could go on the site and see how it impacted them, from a lot standpoint, and from residential.  The other was the members of the business community, who were already in Wadsworth, and those who were looking to come here.  They could look at a site and be able to determine the square footage of building. They would be able to put on an industrial site they were looking at.  There were benefits to both the residents and the businesses.

Mr. Sharkey said it felt to him as if all three of them were looking up the same thing and then comparing to see if they came to the same conclusion.

Mr. Eberling said that from the beginning, he really liked that, at least in theory, having not seen it yet himself.  It appeared that they were coming away from it with smiles.  It would make their jobs a little easier, and would be a constant format that people could access, with no variables.  That was nice, and he liked it. He said he would take the time to visit it before the next meeting.

V. Comprehensive Plan Process – Update

Mr. Kaiser said they had narrowed it down to two consultants who they felt were the best qualified.  They had received cost estimates from them.  He and Mr. Easton would sit down, review them, and hopefully make a decision, so they could get a contract going.  They were shooting to have a plan ready for adoption by midsummer the following year.

OTHER BUSINESS:

Mr. Jury congratulated Mr. Peters on bringing three new businesses to town.  Mr. Eberling said the Mayor had told him of two of them last night, and it was a job well done.  They could use the business growth and they were filling vacancies that were the subject of contention in the last election – that there were many vacant buildings, and they were dying.  This was a perfect example that they were constantly looking and working, and it was great to secure those businesses.

Mr. Peters noted that Downtown Wadsworth had their Taste of Wadsworth the previous week.  It was very successful and well attended.  He believed Caffessimo was the winner, and Ann’s Pastry was the runner up.  Both were downtown merchants.

Next scheduled meeting: October 15, 2008 at 5:30 P.M. in Council Chambers.

ADJOURNMENT:

Mr. Sharkey made a motion to adjourn, seconded by Ms. Hanlon.

MEETING ADJOURNED AT APPROXIMATELY 5:55 p.m.

________________________		__________________________

Chairman					Date Approved